# A state-weight-inclusive tax model with an updated non-filer pull

Implementation plan and current status

2026-08-20 - state-tax @ 6f4ffe429

Table of Contents

# About this document

| Rendered | 2026-08-20 |
| --- | --- |
| Repository | Tax-Simulator, branch state-tax, commit 6f4ffe429 |
| Regenerate with | Rscript research/tools/render_release.R state_weights_plan |

Assembled from the Markdown sources below, which are the source of truth. This Word file is a point-in-time snapshot: comments on it are welcome, but edits are not carried back – they are applied to the Markdown and a new release is cut.

| Source | Role | updated: | Last commit |
| --- | --- | --- | --- |
| research/STATUS.md | status | 2026-08-20 | 2026-08-20 |
| research/state_weights/plan.md | plan | 2026-08-20 | 2026-08-20 |
| research/state_weights/nonfiler_residual_design.md | method | 2026-08-19 | 2026-08-19 |
| research/state_weights/nonfiler_federal_validation.md | procedure | 2026-08-19 | 2026-08-19 |

# Where the work stands

1b. Non-filer residual rework. The non-filer population is the one input to the weights fit anchored to nothing: Tax-Data appends ~27.6M (TY2022) units from PSZ/DINA at DINA’s own uncalibrated weights, and the state fit places them using ACS margins from a v0 filing rule that over-assigns filers ~7% nationally with a 20pp state spread. This rework lands BEFORE the Phase 1 swap-in (JI, 2026-08-16) so the swap-in fit happens once, on upgraded margins.

Stage D is done (4783dc3e9) and pre-flight is closed (2026-08-19): SSA inputs placed, verified and documented; dependents/MFS in scope; HI as the covered-worker universe; Tax-Data vintage advanced to 2026070814; age bands settled and implemented; anchor tolerance computed; and the combined-universe wage constraint sourced, which found the PUF carries only ~21% of the non-filer wage mass two administrative sources jointly imply.

This entry is deliberately a pointer, not a summary. Three documents own this workstream and each has one job: - research/state_weights/plan.md — the plan. What is decided, what is next, what is blocked, and the critical path. Start here. - research/state_weights/nonfiler_residual_design.md — the method. The design of record and the reasoning behind each decision. - research/state_weights/nonfiler_residual/04_findings.md — the evidence. Stage D’s F1-F7 and decisions D1-D6, frozen.

- research/state_weights/nonfiler_federal_validation.md — the procedure. The runbook for the federal validation battery (task group E), whose 4a table is the acceptance gate.

Supporting: research/state_weights/nonfiler_residual/05_filing_model_literature.md (literature pass), raw_data/SSA-{OASDI,EEDATA}-SC/NOTES.md (what the SSA margins mean), research/docx_sources/nonfiler_proposal_jii.docx (JI’s narrative case, with research/state_weights/notes/nonfiler_proposal_rewrite_plan.md as its open rewrite task). Earlier summaries of this workstream that used to live in this section have been removed rather than left to drift.

# The plan

## A state-weight-inclusive model with an updated non-filer pull — the plan

The plan of record for this workstream. Start here. What is decided, what is next, what is blocked, and the critical path, through to the production state-weights swap-in.

Scope: everything between here and the production state-weights swap-in. Weights and non-filers are one workstream because the non-filer rework lands before the Phase 1 swap-in, so the fit happens once on upgraded margins rather than fit-then-refit.

Method: every claim below was checked against the code and the shared store on 2026-08-19, not read off the memos. Where a memo and the tree disagree, the tree wins and the discrepancy is called out.

Companions — one job each (research/README.md holds the role table): nonfiler_residual_design.md is the method of record (the why, and each decision with its evidence); nonfiler_residual/04_findings.md is the evidence (Stage D, F1–F7, frozen); nonfiler_federal_validation.md is the procedure for task group E; research/decisions_log.md records settled arguments. Also read against: research/STATUS.md, research/state_tax/plan.md §2.1, state_weights_phase1_summary.md §5/§7, research/archive/07_ssa_inputs_plan_2026-08-19_executed.md.

Merged 2026-08-19 from two same-scope documents: the 2026-08-19 to-do that had been checked line-by-line against the tree, and a fuller 2026-08-18 plan that had been living outside version control. The to-do won on every fact; the imported plan contributed its risk register (§1.4), its effort table (Part 3), its ops notes (§P) and its Step 4, which became the federal-validation procedure. Both predecessors are in research/archive/ (nonfiler_state_weights_todo_2026-08-19_pre-merge.md, nonfiler_unified_plan_2026-08-18_imported.md). Revision history at the end.

### Part 1 — Review

#### 1.1 The plan is sound; the sequencing decision is the right one

The core architecture holds up. The residual anchor is validated two ways (Pub 1304 T1.6 vs the HT2 identities agree to ±0.5%, and the 46.5M residual triangulates against Pub 5785), the six decisions D1–D6 are evidence-backed, and the 2026-08-16 sequencing call — non-filer rework before the weights swap-in — is correct and worth defending: the alternative fits the production weights on margins that Stage D has already shown run 0.78×–1.51× of the anchor.

Two structural strengths worth preserving as the work proceeds. §5.4’s V1/V2/V3 vintage split turns two of the three A/Bs into exact-equality tests, which is the cheapest possible way to keep a national-file rework honest. And §3.2.2’s observation that Mok’s regressors are all CPS-native is the load- bearing insight of the whole filing-model section — the linkage bought the identification, and scoring needs only survey variables.

#### 1.2 Six findings from the SSA work today that change the plan

The SSA inputs are now in place and documented (SSA-{OASDI,EEDATA}-SC/NOTES.md). Reading the publications properly turned up six things the memo does not know, three of which contradict it.

- Use the 51-jurisdiction sum, not All areas. All areas includes beneficiaries residing abroad and in the territories, and overstates the US-resident 65+ margin by 2.5–2.6%: the anchor values are 44,635,968 (2017) and 50,766,317 (2022), not 45,808,776 / 52,052,807. The verification script deliberately checks All areas — that is a file-identity check, not the anchor.

- ⚠ CONTRADICTION — OASDI cannot support the 65_74 / 75p split that §6.2 specifies. §6.2 calls for “OASDI beneficiary counts as targets on the 65-74/75+ bands.” OASDI-SC publishes the 65+ cut by sex only; there is no finer age detail in the publication at all. Either the 65+ bands collapse to one, or the split comes from somewhere else. This has to be settled in pre-flight, because D2’s “state × 6 age bands” rests on it.

- ⚠ CONTRADICTION — EEDATA is a 1% sample, so it cannot be a hard target. The source is the Continuous Work History Sample, 1-in-100. §6.2 proposes the covered-worker margin “as a has_wages count target on the non-filer partition.” A state with 300k covered workers rests on ~3,000 sampled records. It should enter as a soft target or a prior, never as a hard constraint, and small states need an explicit tolerance. Note the asymmetry: OASDI-SC is 100 percent data, EEDATA is not — the two SSA margins are not of equal authority and the design currently treats them as if they were.

- ⚠ CORRECTION — the QCEW dollar cross-check must use EEDATA Table 4 (HI), not Table 1 (OASDI). Table 1’s earnings are capped at the taxable maximum ($127,200 in 2017; $147,000 in 2022) and run ~17% below QCEW in both years; Table 4 is uncapped and agrees with QCEW to ~1% (1.007× in 2017, 1.013× in 2022). Reading the OASDI gap as a data problem would be a wasted investigation. There are in fact two covered-worker universes — OASDI (Tables 1/2) and HI/Medicare (Tables 4/5), differing by ~4.1M persons — and which one is the margin is an unmade decision.

- UPGRADE — EEDATA Tables 2/5 carry state × age directly. The memo assumed the working-age layer would have to be inferred from a national persons-vs-returns ratio (“~75% ± 9pp”). It does not: covered workers are published by state × age band (Under 20, 20–29, …, 60–61, 62–64, 65–69, 70+). This is strictly better than what D6 was designed around, and it partly compensates for finding 2. The bands are cut around Social Security eligibility and do not nest inside age_band() without a decision.

- Coverage is wider than the anchors need, in one direction only. OASDI runs 2017–2025 (plus a 1999–2025 flat series); EEDATA stops at data year 2023. Back-year weights (design memo §8: 2014, 2016–2019) are fully supported. Forward extension past 2023 has no covered-worker margin at all — a hard bound on the method, not a publication lag to wait out.

#### 1.3 Four places the memos have drifted from the tree

- The CPS ASEC family already exists. §4.1 says to “check {production}/raw_data for a registered CPS/ASEC family; if absent, add one.” It is not absent: raw_data/CPS-ASEC/ holds 2.4 GB of IPUMS CPS extracts across 7 vintages (latest 2025-06-19, data years ~2010–2024), plus CPS-ASEC-Panel/ (303 MB). Three consequences: the proposed path raw_data/CPS/cps_common is wrong — the family is CPS-ASEC and follows a v1/{vintage}/historical/ convention, not acs_common’s; the extract carries FILESTAT, DEPSTAT, ADJGINC, FAMUNIT, HIMCAIDLY, FOODSTAMP — i.e. IPUMS’s own tax-filer recode and one of Mok’s Medicaid covariates, which is directly material to research pass A; but the extract is only 21 variables and lacks most of Mok’s covariate set (income-component presence indicators, EDUC, RACE, HISPAN, INCWELFR, INCSUPP). So the work is a variable extension to an existing shared request, not a new family — which is exactly what research/state_tax/notes/state_data_imputation_plan.md’s new note prescribes.

- The Tax-Data vintage question — RESOLVED 2026-08-19. The memo cited 2026070814; interface_versions.yaml pinned 2026030513 (what Stage D actually read). Checked directly: 2026070814 is the newest complete vintage — the four August vintages (2026081212–2026081216) contain only factor_ledger.rds / weight_ledger.rds, no tax_units_* files, and 2026080610 is empty; they are partial runs. The pin is now advanced to 2026070814. The schema change is purely additive (52 columns: wealth accruals.*/basis.*, consumption c_*, forbes_*), and the non-filer object is materially unchanged — TY2022 non-filer units 27.63M → 27.62M, adults 32.38M → 32.36M, TY2017 age bands moving ≤1.2pp with F2’s inversion intact on both. F1–F4 stand as computed and do not need re-running.

- Two housekeeping items are already done. ht2_path() is already repointed to IRS-Ind (state_weights.R:65), and the stale SCHOOL comment is already corrected (:169 now says SCHOOL is in the common extract). §7.4 and §6.1 still list both as to-do.

- Line references have drifted. The identities are at state_weights.R:339 (ht2_filing_persons()), not :349-352. Verified still true: the non-filer target x-vector is rep(1, ...) (:745), become_filer_ctc requires qual_ei == 0 exactly (ctc.R:232), and there is no become_filer_eitc.

#### 1.4 Three risks the plan under-weights

- The anchors are close to unfalsifiable. §5.2 calibrates Tax-Data non-filer weights to the Stage-D anchors, and §6.2 targets the state weights to the same anchors. If the anchor level is wrong, every downstream diagnostic still passes. §5.4 names the one genuine external check — the 2021 baseline pays EIP3 (~$402–411B) and advance CTC (~$93B) to non-filers against published actuals — and it currently sits as one bullet among six. It is the only place the non-filer level meets an observed dollar amount, and it should be run early, on V2, not as a late confirmation.

- The critical path is long and almost entirely serial — pre-flight → research pass A → filing model → Tax-Data rework → federal validation → state rework → swap-in, at the memo’s own estimates roughly 7–9 weeks. Only two things genuinely parallelize (the GQ fix, which D4 makes decision-independent, and the SSA readers). Everything else waits on the Tax-Data age fix, which §6.2 correctly calls a hard prerequisite. Worth stating the date honestly rather than discovering it.

- Two scope decisions are floating. The dependents/MFS question (§3.2.5) is “decide explicitly” with no assigned point in the sequence — but it gates both ASEC unit construction and the Tax-Data rework, so it has to be decided before research pass A finishes, not after. And the EITC become-filer gap (§8) is recorded but unscheduled, even though it means the rework’s headline population — earnings-bearing non-filers — remains unscoreable for any EITC reform. Both need an owner and a slot.

##### The full register

Carried in from the 2026-08-18 plan. The three above are the ones this review judged under-weighted; these are the standing risks, each with its mitigation.

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| The comparable-universe anchor is mis-set | Calibrating to 46.5M instead of 38–41M would inflate non-filer mass by ~15%; calibrating to 32.4M would entrench the current shortfall. The 18–19-year-old and adult-dependent wedges overlap heavily and only a lower bound (5.48M) is estimated | Plumb Table 1.7 into T1 — it is read in script 02 but never reaches the diagnostic (03:154 hardcodes dependent_filer_returns = NA_real_). Estimate the overlap directly rather than carrying it in the tolerance |
| ASEC and ACS disagree on national filing rates | Would invalidate the transfer step and, with it, decision 2’s whole premise | Make the comparison a gate in step 1.6, not a footnote. Fallback is the memo’s ACS-only route, which is already fully specified |
| SSA files never arrive | Gates D6 state age layering and the covered-wage margin | State weights v1 can ship on PEP + HT2 residual anchors alone with the ACS shape smoothing all ages; the SSA margins become a v1.1 refinement. Note this degrades the 65+ state split, which is where non-filer mass concentrates |
| Age-band reconciliation done implicitly | The anchors exist to discipline age; a silent mismatch at 25/26 and 65+ would quietly undo F2’s fix | P2 is a blocking decision with a written record, not an implementation detail |
| NY liability does not improve | NY was 63.55 vs 41.17 benchmark and is where candidate weight sets differ most; if the non-filer rework does not move it, the cause is filer-side top-income placement, which this plan explicitly does not fix | Pre-register NY as diagnostic, not acceptance. Report it either way rather than reframing after the fact |
| Two Tax-Data changes interact | The calibration rake and the aging fix both touch non-filer weights; a compensating pair of errors would look clean in aggregate | Stage them as separate vintages and A/B each independently (step 3d / step 4c) |
| Row order changes and silently rerandomizes every filer | bind_cols(globals$random_numbers) pairs draws by position (run.R:348-357); a sort inside calibrate_nonfilers.R would move filer-side aggregates for reasons unrelated to non-filers and make the whole battery uninterpretable | The ordered-id gate in 4b, the in-pipeline identical(ids_in, ids_out) assertion, and the permanent regression test in 4i. Highest-probability silent failure in the plan |
| Payroll revenue moves and nothing benchmarks it | get_pr_totals() is not filer-gated, so raking non-filer weights up 15–25% changes baseline payroll receipts with no tax-law change — and cbo_comparison.R is IIT-detail only, so no check exists | Predict the magnitude before running (4a/4d item 2). Answer the upstream question first: do Tax-Data’s aggregate wage control totals already include non-filer records? If they do, raking non-filers up without renormalizing filers — which §5.2 explicitly declines to do — breaks the national wage reconciliation. Check total gross_wages against the Macro-Projections/NIPA wage series and SSA covered wages |
| The rework cannot improve EITC scoring | There is no become_filer_eitc, and become_filer_ctc requires qual_ei == 0 exactly, so the newly-created earnings-bearing non-filers’ refundable credits are computed and then multiplied out of every total | Measure the dropped credit mass (4d item 5); raise both conditions as explicit design decisions before shipping (4f-bis). Do not let the vintage ship behind a claim it improves refundable-credit analysis generally |
| Published distribution tables move at swap-in | The distribution universe is all dep_status == 0 units including non-filers, so quintile boundaries and age cuts shift under identical law — and the A/B’s own distribution.csv will not reveal it, because process_for_distribution() reads everything from the baseline arm | Size it with the purpose-built script in 4g before the swap-in, and tell whoever owns the published tables ahead of time rather than after someone asks why last quarter’s numbers changed |
| Two post-processing routines mislead under a vintage A/B | horizontal.csv produces NA-contaminated top-quintile IQRs; distribution.csv is blind to reweighting | Fix build_horizontal_table()’s ranking join (a latent bug regardless), and use the 4g replacement script rather than reading the shipped tables as if they worked |

### Part 1.5 — Decisions taken 2026-08-19, and what was implemented

Five decisions closed pre-flight in one session. Recorded here because each changed something in the code or the sourcing, not just the plan.

| # | Decision | By | Implemented as |
| --- | --- | --- | --- |
| Dependents & MFS | both IN SCOPE | JI | design memo §3.2.5, §5.1; gates the ASEC unit builder (A2/C2) |
| Covered-worker universe | HI (Medicare), Tables 4/5 | JI | design memo §3.1 step 5, §6.2; SSA-EEDATA-SC/NOTES.md; tag covered_worker_hi |
| Tax-Data vintage | 2026070814 | verified | interface_versions.yaml; F1–F4 confirmed to stand |
| Age bands | 7 cells / 6 targets | computed | src/data/state_weights.R: age_band(), target_age_band(), a16_band() |
| Anchor tolerance | state-varying, computed | computed | 08_residual_tolerance.R → results/residual_tolerance_{year}.csv |

Code changes. src/data/state_weights.R gains AGE_BANDS / TARGET_AGE_BANDS, a re-cut age_band() (bottom break moved 25 → 26), a new target_age_band(), and a16_band() promoted from the two anchor scripts so there is one definition rather than three. 01_fetch_residual_inputs.R picked up three fixes during the SSA work (the retrieved-date coercion bug, year parsing for manually-placed files, NOTES.md exclusion). New: 08_residual_tolerance.R. All parse clean; band boundaries unit-checked at 17/18/25/26/34/35/64/65/74/75/90.

Two sources found that the plan did not know about, both already in the shared store and needing readers only:

- SOI IRA study Table 4, column (1) — Form 1040 filers by five-year age band to 80+, TY2000–2023. Supplies the 65_74/75p split that Pub 1304 Table 1.6 cannot, as a share (its level runs 4.5–5.7% low on a different MFJ age convention). See P1.

- SOI Form W-2 study Tables 1.A–3.A (TY2019–2020 only) — 1.A is taxpayers with wage income by age on a box-1 concept; 2.A gives elective retirement contributions of $379.2B (TY2020), a population total and a component of the box-1/box-5 wedge. Trap recorded: 2.A’s universe is only the 62.6M taxpayers with contributions (42.8% of the 146.2M with wage income, confirmed against 3.A’s total row), so its Medicare wages column is not an aggregate.

That gap is now CLOSED (JI pointed to the source, 2026-08-19). Table 5.A ships inside the SOI Form W-2 study’s all-tables workbook, {yy}inallw2.xls — a different naming lineage from the per-table {yy}in{NN}w2all.xlsx files the downloader already knows about, which is why it was missed. TY2014, 2016, 2017 and 2018 exist; 2015 and everything after 2018 do not (probed). Placed as IRS-Ind/national/w2/w2_all_{year}.xls and registered in the manifest. Each workbook carries 51 sheets against the 4 per-table files currently held, so this is a substantially richer source than the store reflected — the IRS-Ind downloader should learn the {yy}inallw2.xls lineage, and its NOTES.md should gain a W-2 family section recording the return-based universe.

### Part 2 — Implementation to-do

Ordered by dependency. P = pre-flight, A–G = the sequence. Effort estimates follow the memo’s own where it gives them.

Ops constraints that apply to every task below.

- All fits and the ACS/ASEC tabulations run under sbatch. The login node OOM-kills at ~7–8 GB and piping masks the kill — a pipeline’s exit status is tail’s, so a killed job looks like a clean one. Existing pattern: research/state_weights/nonfiler_residual/run_acs_tabulation.sbatch (--mem=48G, --time=02:00:00, module load R/4.4.2-gfbf-2024a); scratch at /nfs/roberts/scratch/pi_nrs36/ji252/state_weights_tmp/.

- src/data/state_weights.R:121 uses fread(cmd = 'zcat ...') — POSIX only. Anything touching HT2 is cluster-only, not Windows.

- On the HPC, R is not on PATH by default: load the module in the same shell command that calls Rscript.

#### P — Pre-flight (~2 days, login node, blocks everything)

- P1. Age-band set — DECIDED and IMPLEMENTED 2026-08-19. Two band spaces, because the cells and the targets have different sourceable resolutions, and src/data/state_weights.R now carries both: - age_band() — the CELL space, 7 bands: 18_25 / 26_34 / 35_44 / 45_54 / 55_64 / 65_74 / 75p. - target_age_band() — the TARGET space, 6 bands: the same, with 65_74+75p collapsed to 65p. - a16_band() (person age, adults) moved here too, so the anchors and the fit share one definition and cannot drift apart again; the duplicate copies in 02_/03_ are deleted.

- Why, with the numbers:
- **Pub 1304 Table 1.6 sets the resolution.** The residual is
  PEP adults − filing adults; PEP has single-year age, but T1.6 is the only
  published source of **filing adults by age** and its top band is
  `65 and over` (verified in the file). So the residual can be no finer
  than T1.6 — except where another source supplies the split.
- **The 25/26 boundary was a live silent bug, now fixed.** `age_band()` cut
  at 25 and `a16_band()` at 26, so **4.33M people aged exactly 25** sat in
  one cell on the target side and another on the record side — more than
  the entire residual of all but the largest states.
- **65+ IS splittable nationally — new source found 2026-08-19.**
  **SOI IRA study Table 4, column (1)** publishes *"Number of taxpayers who
  filed Form 1040"* by five-year age band to 80+, **TY2000–2023** (no 2003),
  covering both anchor years and every back year. `65 under 70`+`70 under
  75` and `75 under 80`+`80 and over` aggregate exactly to `65_74`/`75p`.
  Use it for the **share, not the level**: its 65+ total runs 4.5–5.7% below
  T1.6's, consistently across years, almost certainly because it assigns
  each taxpayer their **own** age where T1.6 assigns joint filers the
  **primary's**. Applying its share to T1.6's level gives, TY2022:

  | band | PEP pop | filing adults | residual | non-filing rate |
  |---|---|---|---|---|
  | `65_74` | 34.00M | 27.92M | 6.09M | **17.9%** |
  | `75p` | 23.50M | 17.95M | 5.55M | **23.6%** |

  The population splits 59/41 but the **residual splits 52/48** — the
  non-filing rate rises 5.7pp above 75. Collapsing to `65p` everywhere would
  hide that gradient, which is why the cell space keeps the split.
- **But no STATE source can split 65+.** SSA OASDI-SC publishes 65+ by sex
  only. So the split lives in the national age shape (which is what the
  Tax-Data age draw, D1, actually needs — F2's headline fix) and in the ACS
  prior, never in a state target.
- **EEDATA (HI) maps onto the target space at exactly one point** —
  `65-69`+`70+` = `65+`. Its other bands (`<20/20-29/.../60-61/62-64`) align
  with nothing, so it enters as a **coarse 20-64 working-age margin per
  state**, not band-by-band.
- **Both systems already share the MFJ approximation** (T1.6's own footnote:
  *"Age for joint returns was based on the primary taxpayer's age"*), so no
  reconciliation is needed there — but note it is exactly the concept the
  IRA-T4 share does *not* share, which is why that transfer is a share and
  carries a widened tolerance.
- **Also checked and ruled out:** none of the other thirteen Pub 1304
  by-size tables carries an age dimension, and **SOI Form W-2 study Table
  1.A** has ideal bands (incl. `65 under 75`/`75 and over`) on a box-1
  concept but exists only for **TY2019–2020**, so it cannot serve the anchor
  years.

- P2. Resolve the Tax-Data vintage. Done 2026-08-19 — pin advanced to 2026070814 (the newest complete vintage; the August ones are ledger-only partial runs), schema verified purely additive, non-filer mass and age composition verified materially unchanged, F1–F4 stand as computed. Residual: 03_diagnose_current_nonfilers.R should still gain a --vintage argument so this stays checkable rather than re-derived.

- P3. Dependents and MFS — DECIDED IN SCOPE (JI, 2026-08-19). Both are modelled. Consequences now carried into the plan: the ASEC unit builder must form and retain dependent and MFS units from the start (A2/C2); Mok’s Panel E becomes load-bearing, which makes its reversed column order (65+ first) a correctness risk rather than a transcription nicety (A4); MFS has no borrowed coefficients in either Mok or Cilke, so it enters through the threshold rule (the $5 floor from TY2018) and not a probit — document that asymmetry rather than implying MFS is modelled to the same standard; and impute_nonfilers.R’s dep_status == 0 assertion (D1) becomes a reconciliation question, not an invariant, since the two universes now disagree about whether a non-filer can be a dependent.

- P4. Covered-worker universe — DECIDED: HI (Medicare) (JI, 2026-08-19). Table 4 for persons and dollars, Table 5 for the state x age detail. HI is the closer analogue to the W-2 universe (it picks up the state and local government employment outside OASDI coverage, ~4.1M persons) and on the dollar side it is decisive: uncapped, matching QCEW to ~1%, where OASDI’s capped earnings sit ~17% low. Tag every margin file with the universe (covered_worker_hi) so the choice travels with the data — design memo §7.3 requires the tag and the two universes are easy to confuse downstream.

- P5. Anchor tolerance — COMPUTED 2026-08-19, state-varying. The structural fact: the residual is a small difference of two large numbers (18.2% of adults), so input errors amplify by input / residual — 4.6x nationally, 3.6x (MS) to 9.4x (SD) by state. Demonstrated rather than asserted: the two SOI routes to filing adults disagree by -0.47%, PEP agrees exactly between the constructions, and the resulting national residual gap is 2.14% — exactly -0.47% x 4.6. Feeding the two measured components (+/-0.5% filing-adults construction from the T1.6-vs-HT2 disagreement; +/-0.5% PEP vintage from the SSA-published vs our-vintage population spread) through the amplification, in quadrature: - National: +/-3.5% — +/-1.68M on 2022’s 46.5M residual, +/-1.63M on 2017’s 47.3M. - State: +/-2.2% (MS) to +/-6.3% (SD) in 2022, +/-2.2% (DC) to +/-6.7% (SD) in 2017 — a flat tolerance is wrong by ~2.6x across states, and it is inverted from intuition: the states with the smallest non-filer share need the widest tolerance. Those states (SD, MN, NH, UT, NE, WY) are also where EEDATA’s 1% sampling error bites hardest, so they are doubly weak — and SD is F5’s worst v0 offender at 1.51x. Small-state residuals are the least trustworthy cells in the system, not the easiest. - Deliberately excluded: the adult-dependent netting (~5.5M lower bound, 12% of the residual) is a bias to remove, not a tolerance — only its estimation error belongs here. EEDATA sampling error touches the covered-worker margin only; the ~17% ASEC understatement touches the filing model, not the anchor. - CLOSED 2026-08-19 (with A1). residual_tolerance_{year}.csv is emitted per year and the fit reads it rather than re-deriving it. The script had been reading T5_state_margins.csv — the v0-vs-anchor diagnostic, which exists for 2022 only — through a silent fallback, so the 2017 file carried 2022’s tolerances under a 2017 name. It now reads residual_anchors_{year}.csv and stops if the year is missing, which is what surfaced the substitution in the first place.

#### A — Close out the SSA inputs and research pass A (~1 week + 3–5 days, parallel)

- A0. SSA acquisition, verification, registration and documentation. Done 2026-08-19 — record in research/archive/07_ssa_inputs_plan_2026-08-19_executed.md. Workbooks verified (4/4 cells PASS), flat series adopted as source of record (exact against the workbooks: 59 areas × 11 measures × 2 years), both families registered, NOTES.md written and placed, Chrome confirmed absent from the cluster, three bugs fixed in 01_fetch_residual_inputs.R.

- A1. The two SSA readers — DONE 2026-08-19. read_ssa_oasdi_65p() and read_ssa_eedata_hi() in src/data/state_weights.R; the ssa_covered_persons = NA_real_ stub is gone. Every requirement is encoded as an assertion, not a comment: the 51-jurisdiction sum (never All areas); the flat series checked against the same year’s workbook (51 states x the 65+ measures, exact, both years); a named error for the missing 2010 and normalization of the pre-2007 Virgin Islands label; EEDATA Table 4 (HI) Number → Wage and salary for the level and Table 5 for state x age; published column layouts asserted by name, so an edition that moves a column fails loudly instead of silently misreading; universe tags covered_worker_hi / beneficiary stamped on every output. 02_build_residual_anchors.R re-run clean on both anchor years: the wage margin gains covered persons and dollars, the state anchors gain the 65+ beneficiary count and its PEP coverage ratio, and ssa_age_margin_{year}.csv is new. Two findings (04_findings.md F8-F9): the returns-per-covered-person wedge lands at 0.760/0.743, confirming the memo’s ~75% ±9pp, and HT2 wages are 93.5%/90.6% of SSA HI wages against 94.1%/91.7% of QCEW — the two frames agree to ~1pp. And Table 5’s age detail is on the TOTAL covered universe, not wage-and-salary (its all-ages column is exactly Table 4’s Number Total), a universe switch between the two sheets that the design had not noted; memo §5 amended.

- A2. Research pass A — ASEC tax-unit and income construction — DONE 2026-08-19. Deliverable: research/state_weights/nonfiler_residual/10_asec_tax_unit_design.md, with every number reproducible from research/state_weights/nonfiler_residual/09_asec_tax_unit_diagnostics.R (tables asec_A1..A6). Decision: build our own units on Mok’s conventions; do not build on the Census recodes. FILESTAT’s filer count is calibrated to administrative totals (O’Hara’s $2,000 floor exists for that purpose), so adopting it would make the C6 gate vacuous — and its mix is wrong anyway: head-of-household is 41.5% short in TY2022 and MFS does not exist. ADJGINC/TAXINC are statistically matched to the SOI PUF, the same file we are correcting, so they are circular. DEPSTAT has 10.8% of dependents pointing at someone the same model codes as a non-filer. Seven decisions D-A1–D-A7, including MFS as a calibrated post-step so Mok’s coefficients stay valid, and dependents constructed/retained/tagged per P3. Four findings worth carrying: (i) FILESTAT is broken in TY2020–21 (non-filing adults 42.9M → 11.7M → 11.5M → 44.0M) and DEPSTAT in TY2014; (ii) our extract silently loses pension and annuity income from TY2018 — the ASEC 2019 redesign moved them to INCPEN1/INCPEN2/INCRANN, which we do not pull, and our two anchor years straddle the break; (iii) the ASEC wage aggregate is sound (1.011× SSA HI covered wages in TY2022) while dividends are at 0.449 of SOI; (iv) the ASEC–anchor non-filer gap is the group-quarters universe difference — the identity closes to 0.03M in both anchor years, which the C6 gate must not read as transfer failure.

- A2b. Extract additions from A2 §5, then re-pull all eleven ASEC years. INCPEN1/INCPEN2/INCRANN (+SRCPEN1/2, INCRET1/2) — blocking for C5; LINENO — blocking for C2, and it accounts for 100% of today’s unresolved DEPSTAT pointers; CAPGAIN/CAPLOSS; FAMREL/FTYPE/FAMID (IPUMS CPS has no SUBFAM/SFTYPE/SFRELATE — those are IPUMS USA, which is itself a transfer risk since the ACS side has them natively); INCALIM. Validate every name against the IPUMS API across all eleven samples before pulling, per A3’s standard.

- A3. Shared CPS-ASEC extract — DONE 2026-08-19. Pulled through common_ipums_download (config/parameters.cps.yaml, committed) into raw_data/CPS-ASEC/cps_asec_common/: ASEC 2015–2025, i.e. income years 2014–2024, covering both anchor years and every back year. 72 variables, all validated against the IPUMS API before pulling; 92 returned and common to all 11 years; no case selection, so group quarters are retained. All 16 Mok covariates are present (verified against the DDI). Required one fix to the shared downloader, since it parsed only one of IPUMS’s two data-quality-flag error phrasings and hard-failed on CPS. Add variables to this request rather than forking an extract.

- A4. Mok (2017) Table 14 — DONE 2026-08-19. research/state_weights/nonfiler_residual/resources/mok_coefs.csv, 14 groups x 17 terms = 238 rows with SEs, significance stars, group Ns and weighted filing rates. Transcribed from rendered page images as instructed. Both documented Panel E traps confirmed (columns run 65+ first, Ns 909 vs 62,438; . for self-employment in the 65+ column) — plus a third this plan did not have: Panel E has no “Retirement income” row at all, so its equations carry 15 covariates where every other panel carries 16. Placeholder cells are stored blank with a note, never as zero.

- A5. Cilke (1998) Table 3 — DONE 2026-08-19 (not skipped). research/state_weights/nonfiler_residual/resources/cilke_coefs.csv, 9 groups x 24 terms = 216 rows, plus the WP-78 PDF committed as research/state_weights/nonfiler_residual/resources/cilke1998_ota_wp78.pdf (treasury.gov serves it to automated retrieval, unlike cbo.gov). 14 cells are published as 0.0000/0.0000 = not estimated for that group; stored blank, and the count is asserted so a later edit cannot turn one into a real zero. Each group’s equation spans two PDF pages, so the CSV carries pdf_page per row.

- A4/A5 verification. research/state_weights/nonfiler_residual/11_verify_coef_transcriptions.py recomputes each PDF page’s multiset of numeric tokens and checks every value the CSVs claim from that page — 454 values across 7 pages, all present. It catches typos and dropped digits, not a same-page cell swap; that is what reading the images is for. ⚠ The two tables have OPPOSITE dependent variables: Mok predicts P(files), Cilke predicts P(does not file). Mixing the conventions inverts a model while producing plausible probabilities. Checkable anchor: no earned income is positive in all nine Cilke columns (0.5069 … 0.9598), against Mok’s positive wage-presence terms (0.552 … 0.9). Open before scoring Mok: her footnote calls the omitted group “non-Hispanic white with more than a college education”, which sits oddly with a two-dummy education scheme whose natural omitted group is high-school-to-some-college. It decides which population the intercept describes.

- A6. Re-run 01 → 02 → 03 once A1 lands; move D6 from partially resolved to resolved; update 04_findings.md with the T5 state margins the OASDI and covered-wage columns were specified with.

#### B — GQ treatment (~2–3 days, ships independently)

- B1. Differentiated GQ in build_acs_margins() (D4, sized by F6: 8.15M GQ persons = 16.8% of the national residual but 42% in SD, 34% AK, 33% VT). Keep institutional residents (GQ == 3) as own-state non-filer units unless income makes them filers; reclassify college-age dorm residents (GQ == 4, in school, age < 24) as dependents rather than unit heads; leave military barracks to the income test; report GQ weight by type and state. Add GQ/SCHOOL to read_acs_extract()’s default cols. Decision-independent — do not hold this behind anything else.

#### C — Filing model on the ASEC, transferred to the ACS (~1–2 weeks)

- C1. v1a deterministic upgrades to filing_threshold() (§3.2.1): the age-65 additional standard deduction, the $400 SE rule via INCBUS00, dependents with own income above the dependent filing floor forming filing units, SCHOOL keeping 19–24 household students dependent.

- C2. Build ASEC tax units and income concepts per A2’s design note.

- C3. Score the below-threshold probits and the above-threshold hazard (Pub 5785, ~11.19M above-threshold units TY2014-16, national scalar for v1 per D3).

- C4. Calibrate jointly, not sequentially — group constants and the above-threshold scalar chosen together against the population, filer- count and SSA margins.

- C5. Check Mok’s covariates survive the transfer before fitting. Any regressor not reproducible on the ACS is one the transfer silently drops. Map the means-tested-transfer and Medicaid terms to INCWELFR/INCSUPP/FOODSTMP/HINSCAID, education and race to EDUC/RACE/HISPAN.

- C6. GATE — report ASEC and ACS implied national filing rates side by side. If the two surveys imply materially different rates, the transfer needs rethinking before the state fit rests on it. This is a gate, not a footnote (§3.2.3).

- C7. Score GQ records under an explicitly stated assumption and report them separately in T7. Mok’s CPS frame excludes the institutionalized and military-barracks populations, and our PUF universe includes them — scoring her equations there extrapolates outside her estimation frame.

- C8. Acceptance: v1 ACS filer units vs HT2 n_returns by state — the −7% national bias and its 20pp state spread collapse to within P5’s tolerance.

#### D — Tax-Data rework, as three vintages (~1–2 weeks + cluster time)

Build V1 / V2 / V3 as separate vintages (§5.4) so each change A/Bs independently, and in this priority order: age detail > national level + aging > investment income > the dividends bug (trivial, always).

- D1. V1 — composition fixes at fixed weights (impute_nonfilers.R): route fidiv to div_ord/div_pref (the qual_div column is silently discarded today); replace the flat runif age draw (:92-96) with the anchor age shape (resources/nonfiler_age_shape.csv) — the single highest-value fix for the state weights, since F2 shows the age composition is not merely blurred but inverted (8.9% at 18–25 vs the anchor’s 24.2%); repair investment income (inspect usdina2017.dta for the DINA national-income counterparts first, hot-deck as fallback), disciplined by F3’s Pub 5785 receipt ceilings (14% interest / 9% dividends / 4% gains); set filer = 0 explicitly with stopifnot.

- D2. V2 — src/calibrate_nonfilers.R, a post-append rake of non-filer weights only to the national residual anchors by age × marital status (≤14 cells, closed-form; do not touch reweight.R’s filer LP). Targets from a committed snapshot with a provenance header, so Tax-Data gains no HT2/PEP readers and no server paths.

- D3. V3 — aging fix in project_puf.R compute_weights_for_year(): make the non-filer path residual-by-construction. One new factor table alongside population_factors_2020plus, applied if_else(filer == 0, …).

- D4. ⚠ Assert id-order stability across the rework. run.R:348-357 binds precomputed random numbers positionally. If calibrate_nonfilers.R reorders rows, every filer record is silently rerandomized. Assert identical(ids_in, ids_out) and gate the A/B on ordered id identity.

#### E — Federal validation battery (~1 week, mostly diff-reading)

The runbook is research/state_weights/nonfiler_federal_validation.md — the predicted signature, the pre-flight vintage gate, the V1/V2/V3 staging, the A/B runs, the CBO null test, the reform scenarios, the distributional checks, the external triangulation and the regression guard, with its 4a table as the acceptance gate. That document owns how; the four items here own whether and when, and E4’s early-run instruction overrides its ordering.

- E1. Exact-equality tests. V1 must leave n_tax_units, n_returns and payroll totals untouched; V3 must be bit-identical to V2 in 2017.

- E2. The tripwire. Every 1040 dollar aggregate is summed as . * weight * filer (summary_stats.R:193-195), so totals/1040.csv and every line of supplemental/cbo_comparison.csv must be identical under current law in 2017–2019 and 2022+. Any movement falsifies the “non-filer only” claim.

- E3. Institute a combined-universe wage constraint (reframed 2026-08-19, then sourced the same day). The upstream question is answered: no — Tax-Data’s controls are SOI filer aggregates and the LP is solved on the filer file before the non-filer append, so §5.2’s non-renormalization is safe. The exposure is the opposite: nothing constrains filer + non-filer wages at all. Adopt SSA HI wage-and-salary (EEDATA Table 4) as the constraint. - The box-1/box-5 wedge is no longer an estimate. SOI’s Form W-2 study Table 5.A publishes both boxes on one universe: 3.51% (2014), 3.83% (2016), 3.63% (2017), 4.20% (2018) — trending up as deferral participation rises. Placed in the store as IRS-Ind/national/w2/w2_all_{year}.xls and registered in its manifest. The wedge is elective deferrals only: Section 125 cafeteria contributions sit outside box 1 and box 5, so they never appear in it. - ⚠ This overturns the first reading. The $871.6B TY2022 PUF-vs-SSA gap was provisionally attributed to deferrals plus cafeteria plans, implying the PUF total was roughly right. At the measured wedge only ~$400B is explained, leaving ~$450B (4.3%) of genuinely missing wage mass — the constraint would not be satisfied today. - And it yields a direct measurement of non-filer wages. The IRS W-2 study’s universe is W-2 income on filed returns (return-based tables, filing-status footnotes); SSA’s is all covered workers. Differencing them on the same box-5 concept isolates wage earners who never appear on a return: $480.6B / 20.3M persons (2017) and $590.3B / 23.6M (2018) — against which the PUF carries $116.2B (24%) and $121.3B (21%). First dollar-denominated read on F1, and consistent with F2: the PUF’s non-filers are the wrong kind, not merely too few. - Upper bound, not a target. The residual also contains wage-earning dependents, outside the IRS taxpayer count but riding filer records in the PUF — another reason P3’s dependents-in-scope decision matters. The ~$25,000 implied average is high for a below-threshold population, which says as much. - Coverage binds. Table 5.A exists for 2014, 2016, 2017, 2018 only; 2019/2020 publish Tables 1-4 without it and nothing after 2020 exists (probed). TY2017 is covered, TY2022 is not — a 2022 constraint rests on extrapolating a visibly rising wedge. - Predicted movement from the rake: +$22-37B wages, ~+$3.4-5.6B payroll.

- E4. ⭐ Run the 2021 refundable-credit check EARLY, on V2. The current-law baseline pays EIP3 and advance CTC to non-filers, so a plain 2020–2022 baseline run meets published actuals (EIP3 ≈ $402–411B, advance CTC ≈ $93B). Per §1.4 above this is the only external check on the non-filer level — a file whose 2021 baseline overshoots is over-massed whatever the anchors say. Do not leave it to the end.

#### F — State-weights margins, targets and re-fit (~2–3 weeks)

- F1. Residual anchors as the primary non-filer targets (§6.2), share-normalized like every other target, with the adult x-vector 1 + (filing_status == 2) replacing the current rep(1, ...) (state_weights.R:745) per D5.

- F2. Demote the income tiers to the prior. Today the 1,390 count-only single-membership cells are reproduced exactly in one pass — the non-filer “fit” is pure reproduction of a biased margin (F5: 0.78× DC to 1.51× SD). The anchors own the level; the ACS owns the within-state shape. This is what turns the partition into a genuine calibration that reaches fit_gradient().

- F3. Add the SSA margins with the right status — OASDI 65+ (100% data, can bear a firmer target, but only on a single 65+ band, per P1) and the HI covered-worker margin from Table 4/5 (1% sample → soft target or prior only, per §1.2/3). QCEW stays a diagnostic, never a target.

- F4. Split state_weights.R (1,025 lines) into src/data/ht2.R (reader, HT2_TARGET_MAP, stub logic, identities) and src/data/filing_model.R (thresholds, probits, hazard, build_acs_margins), leaving engines and assembly in place. This is what makes “source the shared functions from Tax-Simulator” workable for Affordability-Index without dragging in the split-weight scaffolding.

- F5. Validation additions — the population-identity check (fitted filer + non-filer adults vs PEP per state, with tolerance) in research/state_weights/scripts/validate_state_weights.R; re-run the EITC take-up correlation (the −0.61 on n_returns should attenuate); add state adults by age band vs PEP as a new held-out metric.

- F6. Re-fit with config-7 hyperparameters (β=1e-4) unless the sweep says otherwise. Do not promise held-out MARD gains from the non-filer rework alone — pensions (17.0), Schedule C (30.8) and capital gains (61.0 MARD) are a filer-target poverty problem, addressed by the demographic target expansion ranked #1 in research/state_weights/state_weights_phase1_summary.md §7, not by this.

#### G — Swap-in and close-out (~1–2 weeks)

- G1. Phase 1 close-out per the existing checklist: tune to the ≥99%-within-2% bar, structural-core pruning, build_split_weights(method = 'gradient'), the state_weights_{year}.csv writer for 2014/2016–2022 (decide the 2013/2015 HT2 gaps: interpolate or skip), projection-year carry-forward, dispatcher flip at src/sim/run.R:433.

- G2. Vintage-tag the weights files (v0-margins vs v1-residual) so downstream consumers can tell them apart; schema stays (id, state, weight).

- G3. Cross-validation + handoff: identity diagnostic, held-out battery, pilot-state liability re-check, and a pointer from the income memo’s “Aligning the code” section to this workstream.

#### H — Model-side gaps to decide, not defer

These do not block the sequence, but the rework grows the population they affect, so they should be decided before G, not discovered after.

- H1. become_filer_eitc does not exist. Only ctc.R:232 and rebate.R:86 define one. The earnings-bearing non-filers this rework creates cannot claim EITC, and their computed eitc is multiplied out of every total by the * filer gate — an EITC reform will score identically across vintages. Decide whether to add it; it changes published refundable-credit scores, so it is a design decision, not a bug fix.

- H2. become_filer_ctc requires qual_ei == 0 exactly (ctc.R:232), so a non-filer with $1 of earned income who gains a refundable CTC keeps filer = 0 and has ctc_ref dropped from every total. Measure the silently-dropped credit mass, which grows with the rework, and raise the condition explicitly.

- H3. Send the cross-model issue docs upstream (T1–T9 / P1–P5, research/state_tax/cross_model/taxsim_bug_reports.do built but not sent) — unrelated to this workstream but the longest-standing open item in research/STATUS.md.

### Part 2.5 — Open notes this plan owns

research/CONVENTIONS.md requires a note with status: open to be cited from its workstream’s plan. This section is that citation.

| Note | Status | What it owns, and how it relates to Part 2 |
| --- | --- | --- |
| research/state_weights/notes/nonfiler_proposal_rewrite_plan.md | open | Rewriting research/docx_sources/nonfiler_proposal_jii.docx as a co-author-facing methodology proposal. A communication deliverable, not a modelling task, so it does not sit on the critical path — but it depends on the record being settled, and its own §“Discrepancies between the proposal and the implementation record” is the list of places the proposal and this plan disagree. Best cut after A6 closes D6, when the residual method stops moving. |
| research/state_weights/notes/state_weights_alternatives.md | deferred | Alternative weight constructions. Superseded in practice by the Phase 1 bake-off; kept for the reasoning. |

state_weights_fit_issues.md is status: current — an issues log cited from where its findings are used, not a task list — so it is not listed here.

### Part 3 — Critical path and honest dates

P ✓ ────┬─> A2 ✓ ─> A2b extract re-pull (1-2d) ─> A4 (1d) ─> C (1-2w) ─┐
        ├─> A1 ✓ ─> A6 re-run (1d) ─────────────────────────────────────┤
        └─> B GQ fix (2-3d) ────────────────────────────────────────────┤
                                                                    v
                                    D Tax-Data V1/V2/V3 (1-2w + cluster)
                                                    │
                                    E federal validation (1w)  ← E4 runs on V2, early
                                                    │
                                    F state margins + re-fit (2-3w)
                                                    │
                                    G swap-in + close-out (1-2w)

Roughly 8–11 weeks end to end, of which only P, A1, A2/A3 and B parallelize. A2b is now the gate on phase C, not A2: the design note is written, and what C2 and C5 wait on is the re-pulled extract (LINENO, and the pension/annuity variables the ASEC 2019 redesign split out from under us). The Tax-Data age fix (D1) is the true bottleneck: §6.2 makes it a hard prerequisite, because until it lands age_band(tu_n$age1) stays smeared across the exact dimension the anchors discipline.

Three things that would most reduce risk, in order:

- Run E4 (the 2021 EIP3 / advance-CTC check) as soon as V2 exists. It is the only external check on the non-filer level, and everything after D is built on that level being right.

- Settle P1 (the age bands) before anything else. It is cheap, it is now constrained by what SSA actually publishes, and it silently invalidates D2, D6, §6.2 and the Tax-Data age draw if left implicit.

- Ship B (the GQ fix) immediately. It is decision-independent, F6 has already sized it, and it is 42% of the residual in South Dakota.

#### Per-task effort, and what the cluster actually costs

The table below is the 2026-08-18 breakdown, kept because it prices each task separately. Where it disagrees with the 8-11 weeks above, the figure above governs – it is the later estimate and it accounts for the ASEC step. Task letters here are the imported plan’s step numbers; the mapping to P/A-H is one-to-one in order.

Stage D is done, so the critical path starts at P1–P3. The design memo’s §7.1 estimates are carried forward, with the ASEC step added by decision 2.

| # | Work | Depends on | Effort |
| --- | --- | --- | --- |
| P1–P2 | Vintage reconciliation, age-band decision | — | ~1 day, login node |
| P3 | SSA downloads (JI) | — | ~1 day, parallel |
| 1.0 | Locate/register the ASEC shared store | cluster access | ~1–2 days |
| 1.2 | Cilke & Pub 5785 currency — DONE 2026-08-18: replace Cilke with Mok (2017) | — | complete |
| 1.1 | Research pass A: ASEC unit/income construction | — | ~3–5 days, parallelizable |
| 2 | GQ treatment in build_acs_margins() | P2 | ~2–3 days |
| 1.3 | Filing models, joint calibration, ACS transfer | 1.0–1.2, P3, P4 | ~2–3 weeks (the long pole) |
| 3 | Tax-Data rework + V1/V2/V3 vintages | P1, step 1.3 age shape | ~1–2 weeks + cluster runs |
| 4 | Federal validation battery | step 3 | ~1 week, mostly human diff-reading |
| 5 | State-weights margins/targets + re-fit | steps 1, 2, 3, P3 | ~2–3 weeks |
| 6 | Production swap-in | steps 4, 5 | ~1 week |
| 7 | Interfaces + documentation | ongoing | folded in |

Three things can start immediately and in parallel: the GQ fix (step 2), research pass A (1.1), and the SSA downloads. Research pass B (1.2) is already done — and it paid for itself: the answer was “yes, updated coefficients exist,” so transcribing Cilke’s 1998 values as the primary model would have been wasted work. What to transcribe now is Mok (2017) Table 14 — the PDF is in hand and verified; transcribe from a rendered image, watching Panel E’s reversed column order. Step 1.3 is the long pole and the only piece whose scope is genuinely uncertain.

Cluster compute is not the binding constraint on step 4. The whole battery is a few hundred core-minutes: run 1 is ~16 short jobs (30 min / 16GB each), the CBO run ~10, the full window ~30, the paired reform runscripts ~24. The real costs are disk (delete_detail = 0 across four vintages: budget 10–20GB on scratch), the Phase-3b blowout if dist_years is left blank, and human diff-reading — which the V1/V2/V3 staging minimizes by turning two of three comparisons into exact-equality tests.

### Revision history

- 2026-08-19 – Merged with the 2026-08-18 out-of-repo unified plan and renamed to plan.md as the one plan of record for this workstream. Added the full risk register (§1.4), the per-task effort table and cluster-cost note (Part 3), and the ops constraints (Part 2 preamble). Task group E now points at nonfiler_federal_validation.md, which is the imported plan’s Step 4 extracted whole. Corrected on the way in: the proposal’s filename (renamed 2026-08-18), Cilke 1998 as the below-threshold model (replaced by Mok 2017), and the design memo’s length. Predecessors archived as nonfiler_state_weights_todo_2026-08-19_pre-merge.md and nonfiler_unified_plan_2026-08-18_imported.md.

- 2026-08-19 – Original: the plan review and implementation to-do, checked line-by-line against the tree and the shared store.

# Method of record — the non-filer residual design

## Non-Filer Estimation — Residual-Methodology Redesign (Design Memo)

Date: 2026-08-16. Consolidated 2026-08-19 — amendments folded into the body, so the text below says what is true now rather than what was thought when drafted. Revision history at the end.

Status. Stage D executed (4783dc3e9) — anchors built for TY2017/2022, diagnostic tables T1–T7 run, findings in research/state_weights/nonfiler_residual/04_findings.md, decisions D1–D6 resolved. Pre-flight is closed (2026-08-19): the SSA inputs are in the store and documented, the age bands and anchor tolerance are settled in code, and the dependents/MFS and covered-worker-universe decisions are taken. Sections 5–7 remain design; the only code that exists is the Stage-D harness, 08_residual_tolerance.R, and the band functions in state_weights.R.

What this memo is for. It re-considers how non-filers are estimated in (1) the national production PUF built by Tax-Data and (2) the state split-weights fit on this branch, and designs how the income memo’s residual methodology — non-filing adults as a population-minus-filers residual, disciplined by SSA age and earnings margins, imposed jointly with weight calibration — applies to both. It is the method of record: the why, and the design decisions with their evidence.

It is not the task list. For what is decided, what is next and what is blocked, see research/state_weights/plan.md, which is the single operational entry point for this workstream.

Prompted by: the Affordability-Index income memo (research/docx_sources/income_memo_affordability.docx, “Filing status”, “Calibration A — the universe mismatch”, and “Aligning the code” sections), which specifies a residual non-filer methodology and explicitly asks that its upgraded filing model replace the v0 rule the state weights currently rest on. That file is a copy taken into this repo as an input, not the canonical document — the Affordability-Index repo owns it; this copy exists so the citation resolves.

Companions: research/state_weights/plan.md (the plan), research/state_weights/nonfiler_residual/04_findings.md (Stage D evidence), research/state_weights/nonfiler_residual/05_filing_model_literature.md (the literature pass), raw_data/SSA-{OASDI,EEDATA}-SC/NOTES.md (what the SSA margins mean), research/state_weights/state_weights_phase1_summary.md (bake-off record), research/state_weights/notes/state_weights_fit_issues.md (v0 filing-model bias note), research/state_tax/plan.md §2.1 (weights design).

Code discussed: src/data/state_weights.R (Tax-Simulator, this branch); src/impute_nonfilers.R, src/project_puf.R (Tax-Data, main @ d5f1f51, production vintage 2026070814).

### 1. Purpose and scope

Two systems currently carry a non-filer population, and neither count is anchored to anything:

- Tax-Data appends ~27.6M (TY2022) non-filing tax units from PSZ/DINA to the PUF. Their weights are DINA’s own, never calibrated; every target in config/target_info/baseline.csv is a filer concept.

- Tax-Simulator’s state weights place those units across states using ACS margins built with a v0 filing rule known to over-assign filers by ~7% nationally, with a 20pp state spread.

The income memo’s residual methodology gives both systems the anchor they lack: non-filing adults by state and age = Census PEP resident population minus filing adults derived from HT2 by filing-status identities, age-shaped by OASDI beneficiary counts and earnings-shaped by SSA covered-worker tables. (The income memo subtracts group quarters at this step; we do not — §3.0 explains why the PUF universe makes that subtraction wrong here.) This memo translates the method into these two codebases.

### 2. Current state

#### 2.1 Tax-Data: the PSZ append

src/impute_nonfilers.R (148 lines) reads usdina2017.dta, filters to DINA’s filer == 0, collapses person rows to 13,204 tax units, and bind_rows-appends them to the 2017 PUF (impute_nonfilers.R:145-146). Pipeline position: main.R:41, after the LP reweight (create_2017_puf.R), before impute_variables.R. Weights are DINA’s tax- unit weights, dweghttaxu / 1e5 (impute_nonfilers.R:22), unadjusted.

Resulting non-filer mass (production vintage model_data/Tax-Data/v1/ 2026070814/baseline, verified 2026-08-16): 26.18M units in 2017, 27.62M in 2022, 32.54M in 2035. Filing-status mix (2022): 10,989 single / 2,037 MFJ / 178 HoH; dep_status = 0 on every record (no non-filer is ever a dependent; no MFS).

Six defects, in rough order of downstream damage:

- Investment income is identically zero. fiint, fidiv, fikgi are DINA fiscal-income variables — income as reported on returns — and are zero for non-filers by construction. Verified in the 2022 output: weighted non-filer txbl_int, div_ord, div_pref, kg_lt are all $0.000B, against wages $147.3B and gross_ss $244.7B. Consequences:

  - the state fit’s non-filer income_tier() cells are assigned on an understated income proxy; (b) in Tax-Data’s new wealth stack, non-filers are mis-placed by compute_broad_income() (src/imputations/helpers.R:192-241), which drives SCF wealth-cell assignment and DFA aging buckets.

- Dividends are silently dropped even where DINA has them. impute_nonfilers.R:46 writes qual_div, a column that does not exist in the output schema (config/variable_guide/baseline.csv defines div_ord/div_pref); write_outputs.R’s out_cols intersection discards it.

- Ages are a three-point band. DINA ageprim takes three values, so impute_nonfilers.R:92-96 draws age groups uniformly within coarse bands: 2017 output has bands 1/2/3 at 1,514/1,456/1,489 records and 4/5 at 2,341/2,433 — flat by construction — with 3,971 records (10.5M weighted) piled into band 6 (65+). The state fit’s non-filer cells are age_band × income_tier, so this smear propagates directly into state placement.

- No dependent non-filers, no MFS (impute_nonfilers.R:25-26) — acceptable v1 approximations, but undocumented ones.

- filer = 0 is set only implicitly, via the zero-fill of remaining_vars (impute_nonfilers.R:136-142). Nothing asserts it. The flag is load-bearing for both the CTC/rebate become-filer logic (Tax-Simulator src/calc/do_taxes.R:126-127) and the entire state- weights partition.

- The aging path is unmoored. project_puf.R’s compute_weights_for_year() grows non-filer weights by married-only population factors for 2018-19 (:333-341, the only filer-aware branch) and by pure married×age demographics from 2020 on (:344-365) — no filer term at all. The filer/non-filer split therefore drifts with demographics regardless of what return counts do, exactly the universe-mismatch failure the income memo’s worked example describes.

The stated rationale for the whole approach is one sentence in docs/model_documentation.md:84-87 (“synthetic non-filer records appended from PSZ… so reforms affecting non-filers are scored on a full-population base”). No limitation is documented anywhere.

#### 2.2 Tax-Simulator: the v0 non-filer treatment in the state weights

The split-weights fit partitions records on the Tax-Data filer flag (src/data/state_weights.R:704 filers, :763 non-filers; line numbers as of 2026-08-19). The filer partition targets 22 HT2 series × 10 stubs × 52 areas (10,229 share-normalized targets). The non-filer partition gets count-only targets on 1,390 state × age_band(7) × income_tier(5) cells (:763-806, x ≡ 1 at :788), with priors and cell totals from build_acs_margins() (:289) — the v0 filing rule: pointer-built tax units, filer iff unit sum(pmax(INCTOT, 0)) ≥ a hardcoded standard-deduction table (filing_threshold(), :185). Because each non-filer cell has single membership and count-only targets, the calibration engine reproduces the ACS margin exactly in one pass (research/state_weights/state_weights_phase1_summary.md §2) — the non-filer “fit” is pure prior reproduction of the v0 margin, errors included.

Known problems, two previously documented and one new:

- −7% filer bias. v0 produces 148.2M ACS filer units vs HT2’s 159.7M TY2022 returns (research/state_weights/notes/state_weights_fit_issues.md:84-91), from the omitted age-65 standard-deduction bump, the $400 SE rule, dependent filers, and above/below-threshold filing behavior.

- Filing-propensity leak. The postmortem found state n_returns errors correlate −0.61 with EITC take-up (research/state_weights/state_weights_phase1_summary.md §5.3) and pre-registered “a filing-rate covariate for the non-filer partition” as the fix (§7).

- NEW — group-quarters persons are untreated. build_acs_margins() never reads or filters GQ (verified 2026-08-16: the variable appears nowhere in state_weights.R): the ~8M group-quarters persons enter the unit builder as mostly income-less single-person “units” and land overwhelmingly in the non-filer margins. Whether that is a level error depends on the universe (§3.0): unlike the Affordability spine, the PUF universe INCLUDES GQ residents, so their presence in the margins is correct in principle — but the v0 treatment is wrong in composition (dorm students counted as independent non-filer units in the college’s state, when they are mostly dependents claimed on parents’ returns, often in another state), and the income memo’s GQ warning bites wherever the anchors and the margins disagree about who is in the universe.

The ACS common extract (shared/raw_data/ACS/acs_common/us2022a/variables.csv) carries GQ, SCHOOL, EDUC, RELATE, EMPSTAT, LABFORCE, SEX, RACE, HISPAN, INCWAGE, INCBUS00, INCSS, INCSUPP, INCWELFR, FOODSTMP, INCRETIR, INCINVST, HINSCAID, HINSCARE — nearly the full Cilke (1998) covariate set, and most of Mok’s (2017). No new IPUMS USA pull is needed for the ACS-side margins, though “nearly” and “most” are doing work: §6.1 requires an explicit covariate-mapping check before the transfer, since any regressor that cannot be reproduced on the ACS is one the transfer silently drops. The ASEC is a separate requirement, sourced through the shared extract machinery (§4.1). (The stale state_weights.R:166 comment claiming the extract lacks SCHOOL has since been corrected.)

### 3. The residual methodology, restated for these codebases

#### 3.0 The universe question (why GQ treatment differs from the Affordability spine)

The income memo subtracts group quarters from PEP because its ACS spine excludes GQ records — universe matching for a household-only file. The PUF universe is different: DINA targets the full resident population aged 20+. Verified 2026-08-16 against the pinned vintage: usdina2017.dta adults sum to 241.96M, matching PEP’s 2017 resident 20+ population (~242M), not the household-only population (~235M). The Tax-Data non-filer mass (31.6M adults / 26.18M units in 2017) therefore already contains GQ non-filing adults — prisoners, most nursing-home residents, non-filing students. Three consequences:

- Anchors use the full resident population. Non-filing adults by state = PEP resident adults (NO blanket GQ subtraction) − HT2 filing adults. A GQ-subtracted anchor would rake genuine non-filer mass out of exactly the prison/college/nursing-home states the income memo worries about — the same error with the opposite sign.

- The invariant is universe consistency, not exclusion. The same GQ population must sit inside (or outside) all three objects: the Tax-Data non-filer partition, the PEP-side anchor, and the ACS margins. Blanket exclusion could only be made consistent by also carving GQ adults out of the DINA append, which is not possible — DINA carries no GQ flag.

- An adult-dependent netting refinement follows from the same adult-space accounting: the residual includes adult dependents claimed on filed returns, who are neither filing adults nor non-filer-unit heads — they ride filer records whose state placement the filer partition already determines. The non-filer-partition target is therefore PEP adults − filing adults − adult dependents claimed on returns, the last estimated from the HT2 dependents identity net of the under-18 population (T2/T5 material; carried in the tolerance if too noisy to estimate directly).

#### 3.1 The anchors

For each HT2 year (2014, 2016-2022; 2017 and 2022 first):

- Filing adults by state from HT2 filing-status identities, implemented as ht2_filing_persons() (state_weights.R:382), with the QSS/MFS and adult-dependent caveats documented alongside it: married = 2·n_joint + (n_returns − n_single − n_joint − n_hoh); single = n_single + n_hoh; dependents = n_indiv − (n_returns +    n_joint). TY2022 coverage: married 85.6% of ACS married adults, single 77.6%, children 109.2%.

- National filing structure from Pub 1304 (IRS-Ind national/by_size/, already in the shared store, TY2011-2023): Table 1.6 (returns_marital_age_{year}.xls) tabulates returns by AGI class × marital status × age of taxpayer — an age dimension HT2 lacks entirely — giving national filing adults by age band directly rather than inferred. Table 1.7 (dependent_returns_{year}.xls) counts dependent filers, directly measuring both the dependent-filer double-count caveat in the identities above and the §3.0 adult-dependent netting. The by-size tables also carry fine AGI classes to $10M+ and a no-AGI class where HT2 stops at $1M+. Principle: national levels come from Pub 1304; HT2 supplies only the state shares — the same share-normalization discipline the filer targets already use.

- Population = Census PEP resident state × age — no GQ subtraction, per §3.0. (GQ composition by type × state is still tabulated from the on-disk IPUMS extract, with a national cross-check against ACS table B26001 — but as the T7 diagnostic and the dorm-student dependent share, not as a subtraction.)

- Residual non-filing adults = (3) − (1) by state, with the national age × marital structure of the filing side taken from (2) and netted of the adult-dependent adjustment in §3.0 (now directly estimable from Table 1.7). An anchor with an explicit tolerance, not an exact count (return-state vs residence and facility-state vs tax-residence wedges, status-mapping wedges, vintage differences — income memo fn. 8).

- State age shape: the national non-filer age shape is anchored by construction (PEP age minus Table 1.6 filing adults by age), and nationally the 65+ band is further splittable — SOI’s IRA study Table 4, column (1) publishes Form 1040 filers by five-year age band to 80+ (TY2000-2023), whose 65 under 70+70 under 75 and 75 under 80+80 and over aggregate exactly to 65_74/75p. Use it for the share, not the level: its 65+ total runs 4.5-5.7% below T1.6’s, consistently, because it assigns each taxpayer their own age where T1.6 assigns joint filers the primary’s.

- State variation is disciplined by OASDI beneficiaries at 65+ (100% data) and by the covered-worker margin through the working ages. The covered-worker universe is HI (Medicare), not OASDI — EEDATA publishes both, and HI is the closer analogue to the W-2 universe because it includes the state and local government employment outside OASDI coverage (~4.1M persons). On dollars it is not a close call: HI is uncapped and matches QCEW to ~1% (1.007x in 2017, 1.013x in 2022), where OASDI’s taxable-maximum-capped earnings run ~17% low. Read Table 4 for persons and dollars and Table 5 for state x age; tag every margin covered_worker_hi.

- Table 5 replaces the national persons-vs-returns ratio the design would otherwise have inferred the working-age layer from: covered workers are published by state × age, so the layer is measured rather than imputed from a national figure. Keep the ratio as a cross-check only.

- But note what that buys and what it does not. The bands are cut around Social Security eligibility (<20/20-29/…/60-61/62-64/65-69/70+) and align with the anchor bands at exactly one point, 65-69+70+ = 65+. So Table 5 cannot supply a band-by-band target; what it supplies is a residence-based, age-bounded 20-64 count per state, which is still a real improvement on a national ratio because the age bound and the geography are both observed. The upgraded ACS non-filer age shape smooths within it.

- And note the universe switch between the two sheets (measured 2026-08-19, task A1): Table 5’s age detail is published on the total covered universe, not on wage-and-salary. Its Total, all ages column equals Table 4’s Number Total exactly, for every state in both anchor years — so the state x age counts include the ~20M self-employed that Table 4’s wage-and-salary margin excludes. The age layer is a shape, so this does not weaken it; but the two sheets must never be differenced, and the reader asserts the identity so the distinction cannot be lost silently.

- ⚠ Sum the 51 jurisdictions, never the published All areas row. Both SSA publications carry All areas, which includes beneficiaries and workers in the territories and abroad — neither of which is in the residual’s universe. Reading it would overstate the 65+ margin by 2.5-2.6%: the anchor values are 44,635,968 (2017) and 50,766,317 (2022), not the 45,808,776 / 52,052,807 the All areas rows show. The geography partition reconciles exactly (51 jurisdictions + 5 territories + foreign + unknown = All areas), so this is a choice the reader must make deliberately, not an approximation. 06_verify_ssa_inputs.R checks the All areas row on purpose — that is a file-identity check, not the anchor.

- Two further limits to carry. OASDI publishes 65+ by sex only, so no state source can split it — the split lives in the national shape and the ACS prior, never in a state target. And EEDATA is a 1% sample (Continuous Work History Sample) where OASDI-SC is 100% data, so its margins are soft targets with explicit small-state tolerance. Sources: raw_data/SSA-{OASDI,EEDATA}-SC/NOTES.md.

- Cross-checks, never targets: QCEW state wage totals on the dollar side; the QWI/LODES fetchers already in state_weights.R stay diagnostics.

#### 3.2 The filing model

This section is the authority on the filing model. It rests on the literature pass recorded in research/state_weights/nonfiler_residual/05_filing_model_literature.md.

##### 3.2.0 Why a survey filing model at all — the honest framing

Treasury, the IRS and JCT have all abandoned survey-based filing models. Their replacements are not better survey methods; they are administrative microdata:

| Institution | Current method | Requires |
| --- | --- | --- |
| Treasury OTA (TP-12, 2023) | Non-filer units built directly from information returns, with Form 1095 health-coverage rosters supplying household structure | Admin microdata |
| IRS (Pub 5785, Hertz et al.) | The “Administrative Data Method”, explicitly replacing what they call the “Census Method” | Admin microdata |
| JCT (Cilke 2014) | Information-return sample; marital and parental structure filled with imputed “automatons” | Admin microdata |
| CBO | The exception — a statistical match of CPS to SOI, still survey-based | Survey + published SOI |

Cilke’s own trajectory is the compact version: he wrote WP-78 at Treasury using the CPS, then wrote the 2014 paper at JCT using administrative data, with no probit in it.

This is a data-access story, not a verdict on the method, and the distinction matters for what we do next. Two senses of “administrative data” are easy to conflate:

- Admin microdata (linked CPS-IRS records, information returns). Closed to us, and closed to every model outside Treasury/IRS/JCT.

- Admin published tabulations (HT2, Pub 1304, Pub 5785, PEP, SSA). Fully open, and already the entire basis of this memo’s anchors, targets and ceilings.

No peer model in our data position has anything structurally better than threshold rules + a behavioral layer + calibration to published totals: TPC uses Cilke probits with recalibrated constants; PolicyEngine uses a hand-set 16-cell voluntary-filing table; Census uses threshold rules plus an admitted fudge factor (FED105 = $2,000, “got us closer to the IRS targets”); PWBM uses statutory rules plus an unpublished elective-filing module; PSL taxdata effectively trusts the CPS recode. The design below is at or above the state of the art for anyone without admin microdata, and the abandonment finding is not a reason to change course.

There is, however, a third option none of the peer models exploit, and it is the most important thing this section adds — see §3.2.2.

##### 3.2.1 v1a — deterministic upgrades to build_acs_margins()

Differentiated GQ treatment in place of the v0 non-treatment: keep institutional residents (GQ == 3) as own-state non-filer units unless income makes them filers; reclassify college-age dorm residents (GQ == 4, in school, age < 24) as dependents rather than unit heads (they are claimed on parents’ returns, generally elsewhere, and HT2 already counts them in N2); leave military barracks residents to the income test (most have wages and classify as filers); report GQ weight by type and state. Then extend filing_threshold() to add the age-65 additional standard deduction; add the $400 SE rule via INCBUS00; let dependents with own income above the dependent filing floor form filing units; use SCHOOL to keep 19-24 household students dependent.

##### 3.2.2 v1b — the probabilistic layer, on borrowed coefficients

Behind a filing_model argument, now c("v1a", "mok", "cilke").

Below the threshold — use Mok (2017), not Cilke (1998). CBO Working Paper 2017-06, Table 14, gives fourteen group-specific filing probits — coefficients, standard errors, cell Ns and weighted filing rates — estimated on the 2007 CPS ASEC linked via PIK to the IRS Individual Master File for TY2006, on a covariate set Mok describes as “similar to the set of covariates used by Cilke.” Groups: unmarried <65 and 65+, and married <65 and 65+, each × {0, 1, 2+ dependents}, plus dependent filers × {<65, 65+}.

The reason this works for us despite being identified on linked data is the point worth internalizing: every regressor is CPS-native — log gross income, a negative-income indicator, presence indicators for wages / interest / dividends / self-employment / rent / retirement / Social Security, means-tested transfer receipt, count of household members on Medicaid, education, race and ethnicity. The administrative linkage bought the identification; scoring the model needs only survey variables. We get the benefit of the linkage without the linkage. That is the non-admin option the framing question in §3.2.0 asks for, and it is exactly the logic under which Cilke’s coefficients were used for 25 years — the upgrade is simply that Mok’s were identified on far better data, 16 years later.

Mok’s published per-cell weighted filing rates are the calibration targets, and come free with the coefficients (all verified against the PDF, 2026-08-18): unmarried <65 0.82 / 0.77 / 0.79; unmarried 65+ 0.62 / 0.60 / 0.63; married <65 0.92 / 0.92 / 0.92; married 65+ 0.83 / 0.77 / 0.80; dependents 65+ 0.23; dependents <65 0.10. Her constructed file is 141.7M non-dependent tax units = 117.9M filers + 23.7M non-filers (40.7M individuals), against TY2006 returns.

⚠ Transcription trap, found on inspection. In Panel E (dependent filers) the columns run “Age 65 or Older” first, then “Under Age 65” — the reverse of the intuitive order, and the reverse of how the panel reads if you trust automated text extraction, which returns the two headers in the wrong sequence. The sample sizes disambiguate it (909 vs 62,438), and the page was checked visually. Panel E also has . rather than a coefficient for self-employment income in the 65+ column. Transcribe Table 14 against a rendered image, not a text dump.

⚠ Frame mismatch with our universe — the most consequential thing the verification turned up, and §3.2.4’s companion problem. Mok states that the CPS sampling frame means “the characteristics of filers and nonfilers outside of the CPS sampling frame, such as people who are institutionalized or living outside the United States, are not considered,” and elsewhere names “individuals who were institutionalized in March 2007, died before the survey date, or were members of the military living in barracks” as filers the linked data cannot see. Her coefficients are therefore estimated on a household-population frame. Our PUF universe includes group quarters (§3.0, verified against DINA totals), and §3.2.1 deliberately keeps institutional residents as non-filer units and routes military-barracks residents through the income test. Scoring Mok’s equations on those records extrapolates outside her estimation frame. This is exactly the universe-consistency failure §7.3 exists to prevent, and it is not a reason to reject the model — no survey-estimated model will cover GQ — but the GQ population must be scored under an explicitly stated assumption and reported separately in the T7 diagnostic, not silently swept in. The same caveat applies to Cilke, whose CPS frame has the same exclusion.

Fit Cilke alongside as the comparison. The two use overlapping CPS-native covariates, so scoring the same ASEC file under both costs one extra pass over a file we have to build anyway, and it converts “keep the 1990s slopes?” into an empirical question with a documented answer. If only one is fit, fit Mok.

Test Mok’s assignment rule too — but do not overstate its advantage. She evaluates two statistical-match ranking rules: predicted income (CBO’s production method) and predicted probability of filing. Under the latter, units are ranked within group by predicted filing probability and the lowest-probability units are cut to match the group’s observed non-filer share — rank-and-cut, rather than intercept calibration plus a uniform draw, which is the natural default. Her verdict is measured: “The share of constructed tax units that is correctly simulated … is similar under both methods.” What the probability method buys is that the demographic composition of simulated filers matches the linked data by construction, and that simulated non-filers’ average income sits closer to the truth. Worth testing, not worth assuming a large gain.

Above the threshold — unchanged in structure. An IRS Pub 5785 non-filing hazard, a national scalar for v1 (~11.19M above-threshold units, TY2014-16 average) allocated by the publication’s relative risks. Pub 5785 stands: no successor edition exists. Two additions: Erard et al. (2020) is the only modern published model of this hazard with full coefficients (pooled TY2001-2013), worth reading before fixing the allocation; and its MARRIED coefficient flips sign across vintages of the same model by the same authors over nearly identical years, so no single vintage should be treated as settled — which matters because Pub 5785 reports <20% of above-threshold non-filers are married and the scalar has to allocate across marital status somehow.

##### 3.2.3 Survey, sequence, and the transfer to the ACS

The models are estimated on the CPS ASEC and transferred to the ACS. Cilke and Mok both estimated on the ASEC, so it is the models’ native environment; the ACS is the destination, because that is where the state margins are consumed. The ordering:

- Build ASEC tax units and income concepts (design per §8 research pass A — the ASEC is not the ACS with better income detail).

- Compute the threshold each unit faces (§3.2.1 rules).

- Score the below-threshold probits and the above-threshold hazard.

- Calibrate jointly — group constants and the above-threshold scalar chosen together against the population, filer-count and SSA margins, not sequentially.

- Re-calibrate the constants on the ACS.

The ASEC→ACS national filing-rate comparison is a gate, not a footnote. If the two surveys imply materially different national filing rates, the transfer needs rethinking before the state fit rests on it.

##### 3.2.4 The bias we inherit, and what to do about it

The reason the IRS dropped the Census Method applies to us regardless of which coefficients we use, and it is the most consequential caveat in this section. Hertz et al. state the IRS “abandoned the Census Method because even with the income imputations, the income reported on the CPS-ASEC by nonfilers still fell short of the income reported to the IRS by third parties” — and quantify it: against a 50.7M administrative target, the reweighted ASEC reaches 42.0M, a ~17% undercount.

This is not a probit problem; it is a survey-income problem, and it enters our design at a specific, identifiable point. The threshold test is a function of reported income. If ASEC income is understated, units are misclassified as below-threshold, and both the threshold split and the voluntary-filing model inherit the error. The direction is knowable: an ASEC-based file will tend to undercount non-filers — the same direction as the F1 shortfall the rework exists to fix, so the rework must not be credited with closing more of that gap than it does.

Three mitigations, now load-bearing rather than optional:

- Erard et al. (2014) publishes a bivariate probit for ASEC under-reporting of Social Security and pension income. That is precisely this correction, and it matters doubly because the state OASDI margin (§3.1 step 5) assumes ASEC Social Security receipt is right.

- Pub 5785’s receipt rates as ceilings (already in the design, §5.1) discipline the imputation in the direction the survey errs.

- Carry the ~17% figure explicitly where it bites — the filing model, not the anchor. The anchor tolerance is computed from population and filing-adult wedges alone (08_residual_tolerance.R); this bias enters through the ASEC threshold test, so it belongs in the filing model’s own error budget. It is a published magnitude for a bias we would otherwise be guessing at.

A second diagnostic from Mok, worth stating because it sets expectations: her predicted-income match reproduces filing behavior for 83% of units — 94% of filers but only 27% of non-filers. Whatever we build will be far more accurate on the margin we care least about.

##### 3.2.5 Dependents and MFS are in scope

The original design put dependent non-filers and MFS out of scope for v1 (§5.1). The literature pass argued for revisiting that on evidence, and JI decided 2026-08-19 that both are in scope.

The brief for that pass assumed TCJA’s larger standard deduction sharply cut filing requirements. For the main statuses that is wrong — the §6012(a)(1) threshold is the standard deduction plus exemptions pre-TCJA, so zeroing exemptions offset most of the increase (single $10,400 → $12,000, +15.4%; MFJ $20,800 → $24,000, +15.4%), and returns filed actually rose over the period. But the two groups that moved sharply are precisely the two that were deferred:

| Status | TY2017 | TY2018 | Change |
| --- | --- | --- | --- |
| Single dependent (earned income) | $6,350 | $12,000 | +89% |
| Married filing separately | $4,050 | $5 | collapse |

Dependents are Cilke’s largest group — 31.1% of his below-threshold population and 36.4% of his non-filers — and Mok estimates a dependent-filer equation directly, with a published filing rate of 0.10 for dependents under 65. So the coefficients exist, the population is large, and the threshold governing it nearly doubled inside our window. Deferring them was a bigger approximation than the original draft treated it as.

Four consequences, because this is not a free decision:

- The ASEC unit builder must form and retain dependent and MFS units from the start (§3.2.3 step 1, research pass A). Retrofitting either later means rebuilding the file, which is why this was decided before pass A rather than after.

- Mok’s Panel E (dependent filers) is now load-bearing, which makes its reversed column order (65+ first) a correctness risk rather than a transcription nicety.

- MFS has no borrowed coefficients. Neither Mok nor Cilke estimates an MFS equation, so MFS enters through the threshold rule (the $5 floor from TY2018), not a probit — a deterministic v1a treatment, with the voluntary-filing layer left to the married equations. State that limitation where the model is documented rather than implying MFS is modelled to the same standard.

- impute_nonfilers.R’s dep_status == 0 assertion (§5.1) becomes a reconciliation question, not an invariant. Tax-Data currently guarantees no non-filer is a dependent; with dependents in scope on the ACS side the two universes disagree unless that is deliberately reconciled. The wage evidence in §5.4 sharpens this: the non-filer wage residual demonstrably contains wage-earning dependents.

##### 3.2.6 Acceptance metric

v1 ACS filer units vs HT2 n_returns by state: the −7% national bias and its 20pp state spread should collapse to within the anchor tolerance. Stated on the ACS side because that is where the margins are consumed. Plus one more, per §3.2.3: the ASEC and ACS implied national filing rates, reported side by side.

#### 3.3 “Impose it jointly” — what that means here

The income memo’s worked example (7% filer over-assignment → raking drains the non-filer pool → state income-per-adult biased up 7% while every targeted diagnostic looks perfect) does not apply mechanically inside build_split_weights(): the filer and non-filer partitions are fit separately, and the row constraint Σ_s W[i,s] = w_i holds within each partition, so weight cannot drain between filers and non-filers inside the state fit. The failure mode lives in two other places, and the joint-fit requirement translates accordingly:

- The national filer/non-filer split is set upstream in Tax-Data and is currently unmoored (§2.1, defects 3 and 6). Fix: a national residual calibration of non-filer weights in Tax-Data (§5.2), and an aging path that keeps the split consistent with projected return counts (§5.3).

- The state placement of the non-filer partition currently reproduces a biased margin exactly. Fix: compute the non-filer state targets as the arithmetic residual of the same HT2 vintage the filer partition is fit to (§6.2). Then, if both partitions hit their targets, fitted state adult populations reproduce PEP resident adults by construction — the population identity is enforced through target self-consistency, not through a stacked optimization.

- A population-identity diagnostic in research/state_weights/scripts/validate_state_weights.R: fitted filer adults + fitted non-filer adults per state (× age band where supported) vs PEP resident adults (no GQ subtraction, §3.0), with the tolerance from residual_tolerance_{year}.csv. If soft-target trade-offs push this beyond tolerance, the escalation path is a single stacked fit — fit_gradient() already accepts arbitrary row sets, so concatenating (w, P0) across partitions and adding identity targets spanning both is mechanical — but it should not be built speculatively.

### 4. Diagnostic harness (built and run; Stage D)

Home: research/state_weights/nonfiler_residual/, numbered scripts sourcing src/data/state_weights.R, scratch under the existing state_weights_tmp/ convention. Executed 2026-08-16 (4783dc3e9); the SSA inputs it was missing were placed and verified 2026-08-19. The ACS tabulation steps run under sbatch (login node OOM-kills near 5-8 GB; the weights inputs alone are ~1 GB serialized). Everything else is login-node safe.

#### 4.1 01_fetch_residual_inputs.R — data acquisition

Fetchers follow the fetch_qwi() pattern (state_weights.R:494): small functions, source caveats in comments, paths derived from raw_data_root(), never hardcoded. New shared-store families mirror the existing store layout (each with a manifest):

| Series | Source | Proposed store |
| --- | --- | --- |
| PEP state × single-year-age × sex, 2020-2024 vintage | census.gov popest sc-est2024-syasex.csv (verify filename at fetch time; civilian variant as sensitivity) | raw_data/Census-PEP |
| PEP intercensal 2010-2020 (back-year anchors) | census.gov popest intercensal state files | same |
| Group quarters by state × age | tabulated from the on-disk IPUMS extract, GQ ∈ {3,4} × STATEFIP × age band; national check vs ACS B26001 via the Census API | derived (script output), not a raw store |
| OASDI beneficiaries by state (65+ rows) | SSA statcomps oasdi_sc — placed and verified 2026-08-19, TY2017-2025 plus the 1999-2025 flat series. ssa.gov 403s automated retrieval on TLS fingerprint and no browser engine exists on the cluster, so placement is manual | raw_data/SSA-OASDI-SC (with NOTES.md) |
| Covered workers: persons and wage dollars by state | SSA statcomps eedata_sc — placed and verified 2026-08-19, TY2017-2023 (the series ends there, which bounds forward extension). Read Tables 4/5 (HI), not 1/2 (OASDI) | raw_data/SSA-EEDATA-SC (with NOTES.md) |
| QCEW state annual wage totals | BLS CEW annual singlefile | raw_data/BLS-QCEW |
| Pub 1304 by-size tables (1.6 returns × marital × age; 1.7 dependent filers; 1.1 income sources) | already in the shared store — raw_data/IRS-Ind/national/by_size/, TY2011-2023, maintained by the IRS-Ind downloader | no fetcher needed; reader only |
| SOI IRA study Table 4 (added 2026-08-19) — Taxpayers with IRA Plans, by Age of Taxpayer. Column (1) is the find: Number of taxpayers who filed Form 1040 by five-year age band to 80+, i.e. filers by age at a resolution Table 1.6 does not publish. 65 under 70 + 70 under 75 and 75 under 80 + 80 and over aggregate exactly to the 65_74 / 75p split. TY2000-2023 (no 2003), so both anchor years and every back year | already in the shared store — raw_data/IRS-Ind/national/ira/ira_t04_{year}.xlsx | reader only |
| SOI Form W-2 study (added 2026-08-19). Universe is W-2 income on filed returns, which is what makes it differenceable against SSA (§5.4.1). Table 5.A is the published box-1/box-5 reconciliation — the wedge the wage constraint needs — and ships inside the all-tables workbook {yy}inallw2.xls, a different naming lineage from the per-table {yy}in{NN}w2all.xlsx files, which is why it was missed. TY2014/2016/2017/2018 exist and are placed; 2015 and everything after 2018 do not. Tables 1.A-4.A for TY2019-2020 are separately in the store | placed 2026-08-19 — raw_data/IRS-Ind/national/w2/w2_all_{year}.xls, registered in the IRS-Ind manifest | reader only. The IRS-Ind downloader should learn the {yy}inallw2.xls lineage, and its NOTES.md gain a W-2 family section |
| Pub 5785 above-threshold composition | hand-transcribed CSV with page citations | transcribed 2026-08-16 — research/state_weights/nonfiler_residual/resources/pub5785_table1_potential_nonfilers.csv (person level) and pub5785_table3_notfiler_units.csv (unit level). The single pub5785_hazard.csv this row used to name was a planning name and never existed |
| Mok (2017) Table 14 probit coefficients — the primary below-threshold model (§3.2.2) | transcribed 2026-08-19 from rendered page images: 14 groups x 17 terms = 238 rows with SEs, stars, group Ns and weighted filing rates. Panel E’s reversed column order and its . for self-employment both confirmed; a third irregularity found — Panel E has no retirement-income row at all, so it carries 15 covariates, not 16 | research/state_weights/nonfiler_residual/resources/mok_coefs.csv, verified page by page by 11_verify_coef_transcriptions.py |
| Cilke (1998) probit coefficients — retained as the comparison fit only (§3.2.2) | transcribed 2026-08-19 from rendered page images: 9 groups x 24 terms = 216 rows, with the 14 cells published as 0.0000/0.0000 stored blank because they are not estimated for that group, not zero. ⚠ Cilke predicts P(non-filer); Mok predicts P(files) — opposite conventions, never pooled without conversion | research/state_weights/nonfiler_residual/resources/cilke_coefs.csv, with WP-78 committed alongside as cilke1998_ota_wp78.pdf |
| CPS ASEC — filing-model estimation sample (§3.2.3) | Pulled 2026-08-19 through the shared common_ipums_download machinery: ASEC 2015-2025 (income years 2014-2024, so both anchor years and every back year), 72 variables validated against the IPUMS API before pulling, 92 common to all years, no case selection. Carries IPUMS’s own FILESTAT filer recode, DEPSTAT, ADJGINC and TAXINC — establish what those already do before building a unit builder that duplicates them (§8). Add variables to the shared request; do not fork an extract | raw_data/CPS-ASEC/cps_asec_common/ (the family predates this work; the earlier proposed path CPS/cps_common was wrong) |

Note: raw_data/SSA-Demographic/v3 was checked and holds only national series — not usable for the state margins. The HT2 store duplication is settled (§7.4), so the new families land under one convention.

#### 4.2 02_build_residual_anchors.R — the anchor computation

The refactor it required is done: the identities were promoted out of compare_individuals_acs_irs() into an exported ht2_filing_persons(ht2) (state_weights.R:382) returning (state, married_filing_adults, single_filing_adults, dependents) — one definition per computation, called by the diagnostic, the target builder, and (per the income memo) Affordability-Index. Still to add: a reader for the Pub 1304 by-size .xls tables (Tables 1.6/1.7 first; multi-row headers and disclosure footnotes per IRS-Ind notes/national_bysize.md, TCJA-2018 IRA/pension combining caveat). Then compute §3.1 steps 3-5 and emit the cross-repo artifacts:

- residual_anchors_{year}.csv — (state, age_band, nonfiling_adults,   tolerance) plus a national row;

- nonfiler_wage_margin_{year}.csv — covered-worker minus HT2 wage-return counts by state, with the returns-per-person ratio and QCEW dollar check.

#### 4.3 03_diagnose_current_nonfilers.R — the re-consideration tables

Reads the production tax_units_{year}.csv non-filer slice, the v0 margins and the anchors, and writes results/ CSVs plus a findings memo. Seven tables: T1 national level, T2 age composition, T3 income composition, T4 aging path, T5 state margins, T6 cell support, T7 GQ composition.

All seven ran (2026-08-16). What they found — F1 the mass is 15-25% short, F2 the age composition is inverted and is the single most consequential defect for the weights, F3 investment income is identically zero, F4 the aging path drifts, F5 the v0 margins run 0.78x-1.51x of the anchor and are reproduced exactly, F6 group quarters are 16.8% of the national residual but 42% in SD, F7 above-threshold non-filers are 10.6-11.9M and SE-shaped — and how each fed the decisions D1-D6, is the subject of research/state_weights/nonfiler_residual/04_findings.md. It is the evidence record and is not restated here.

08_residual_tolerance.R was added 2026-08-19 and emits residual_tolerance_{year}.csv from T5 (§3.1, and the tolerance discussion in research/state_weights/plan.md).

### 5. Overall-PUF rework design (Tax-Data)

All in Phase 1 (base construction) plus one Phase 2 fix. Nothing goes through module_deltas — Phase 3 modules cannot add rows or reweight (materialize.R:264 matches by id) — and no forbes-splice row-adding is needed: the PSZ record set stays; values and weights change.

#### 5.1 Composition fixes in impute_nonfilers.R

- Dividends: route fidiv to div_ord/div_pref (minimal: all div_ord; better: split by the qualified share among bottom-two-stub PUF filers). Trivial; do regardless of everything else.

- Investment income: first action at implementation is to inspect usdina2017.dta for DINA’s national-income counterparts to the fiscal fiint/fidiv/fikgi (DINA carries NI interest/dividend/equity returns). Option A: scale those to per-unit amounts. Option B (fallback): hot-deck from stub-1/2 PUF filers conditioned on age band × has-wages. Either beats identical zeros. Discipline for both: Pub 1304 Table 1.1 (income_sources_{year}.xls, in the IRS-Ind store) gives return counts with each income type in the bottom AGI classes (including the no-AGI class HT2 lacks) — the receipt rates the repaired non-filers should sit at or below.

- Age detail: replace the flat runif draw (impute_nonfilers.R:92-96) with a within-band distribution from the national anchor age shape (committed as resources/nonfiler_age_shape.csv, produced by the Stage-D harness). This is the single highest-value fix for the state weights, since the non-filer state cells key on age_band(age1).

- Assertions: set filer = 0 explicitly; stopifnot on it and on dep_status == 0 rather than relying on the zero-fill.

- Scope. An in-Tax-Data filing model stays out: filing belongs where it is modelled on survey records (the ACS margins here; later Affordability-Index), and Tax-Data’s DINA units arrive with a filer flag. Dependent non-filers and MFS, however, are in scope as of 2026-08-19 (§3.2.5) — which is why the dep_status == 0 assertion above is a reconciliation question rather than an invariant to enforce.

#### 5.2 New src/calibrate_nonfilers.R (Phase 1)

Sourced in main.R between impute_nonfilers.R and impute_variables.R: a post-append rake of non-filer weights only to the national residual anchors by age band × marital status (≤14 cells — closed-form cell-ratio adjustment; do not touch reweight.R’s filer LP). Targets read from a committed resources/nonfiler_targets_2017.csv snapshot with a provenance header, generated by the Stage-D harness — Tax-Data gains no HT2/PEP readers and no server paths. Emits a before/after diagnostic table. This is the national half of the income memo’s “force the model and the counts to agree.”

#### 5.3 Aging-path fix in project_puf.R (Phase 2)

In compute_weights_for_year(): make the non-filer path residual-by- construction — each year’s non-filer adult mass = projected adults (the demog table already loaded) − projected filer adults (2018-19 from the IRS return-count factors as now; 2020+ filer adults grow with the same married×age demographics they already use), scaled within age×married cells. Minimal change: one new factor table alongside population_factors_2020plus, applied if_else(filer == 0, …) symmetric with the existing filer branch at :333. Filer weights and the ledger architecture are untouched.

Priority order for the state weights downstream: age detail (§5.1c) > national level + aging (§5.2/§5.3) > investment income (§5.1b) > dividends bug (trivial, always).

#### 5.4 Federal validation of the reworked vintage

The rework changes a national file every federal estimate rests on, so a validation battery sits between it and any state work. It has a predicted signature worth writing down before running anything.

Build V1/V2/V3 as separate vintages — V1 = §5.1 composition fixes at fixed weights, V2 = V1 + §5.2 calibration, V3 = V2 + §5.3 aging. Two of the three A/Bs are then exact-equality tests, worth the negligible extra cluster time: V1 must leave n_tax_units, n_returns and payroll totals untouched, and V3 must be bit-identical to V2 in 2017.

What must not move. Every 1040 dollar aggregate is summed as . * weight * filer (summary_stats.R:193-195), so non-filers contribute exactly zero. Under current law in 2017-2019 and 2022+, totals/1040.csv and every line of supplemental/cbo_comparison.csv must be identical. They are the tripwire on the “non-filer only” claim, not a benchmark on the reworked object — CBO’s build-up has no non-filer line.

The one real external check, and it should run early. The current-law baseline already pays refundable credits to non-filers in 2020-2021 (baseline/rebate.yaml sets $1,800/$1,400; ctc.yaml sets min_refund_young/old 3600/3000 in 2021), so a plain baseline run over 2020-2022 exercises the non-filer level against published actuals — EIP3 ≈ $402-411B, advance CTC ≈ $93B. A file whose 2021 baseline overshoots is over-massed whatever the anchors say. This is the only place the non-filer level meets an observed dollar amount, and because §5.2 calibrates to anchors that §6.2 also targets, it is the only thing standing between a wrong anchor and a system in which every diagnostic passes. Run it on V2, not at the end.

A hazard specific to this rework. run.R:348-357 binds precomputed random numbers positionally (bind_cols(globals$random_numbers)). If calibrate_nonfilers.R reorders rows, every filer record is silently rerandomized. Assert identical(ids_in, ids_out) and gate the A/B on ordered id identity across vintages and years.

##### 5.4.1 The combined-universe wage constraint

Tax-Data’s control totals do not include non-filers. Every target in config/target_info/baseline.csv comes from process_targets.R’s Compiled-SOI-Tables — returns filed, so filers by construction — and the LP is solved on the filer file (create_2017_puf.R:54) before impute_nonfilers.R appends non-filers. So §5.2’s choice not to renormalize filers cannot break a national wage reconciliation: there is none spanning both universes.

The exposure is the opposite — nothing constrains the combined total. TY2022: filer wages $9,615.8B + non-filer $147.3B = $9,763.1B, non-filers 1.51% of it. Raking non-filer weights +15/+25% adds $22.1B/$36.8B of wages and roughly +$3.4B/+$5.6B of baseline payroll receipts (~0.2-0.35% of payroll), because get_pr_totals() (summary_stats.R:214-278) has no filer gate. Predict it, then constrain it.

Use SSA HI wage-and-salary (EEDATA Table 4). The candidates are not interchangeable, because the PUF’s wages is E00200 = 1040 line 1 = W-2 box 1 (verified in variable_guide.csv; the PUF carries no elective-deferral variable). SSA HI is the only candidate whose universe is exactly the object in question — persons with wages irrespective of filing — where QCEW counts establishments and NIPA gdp_wages is a macro aggregate already used as a growth factor (project_puf.R:90), not a level. It is also already the chosen covered_worker_hi universe, and the 1% sampling objection does not bite on a national total. QCEW and NIPA stay cross-checks.

The box-1/box-5 wedge is measured, not assumed. SOI’s Form W-2 study Table 5.A publishes both boxes on one universe — in the store as IRS-Ind/national/w2/w2_all_{2014,2016,2017,2018}.xls:

| TY | box 1 | box 5 | wedge | wedge % |
| --- | --- | --- | --- | --- |
| 2014 | $6,516.3B | $6,745.0B | $228.7B | 3.51% |
| 2016 | $6,950.5B | $7,216.6B | $266.0B | 3.83% |
| 2017 | $7,277.1B | $7,541.0B | $263.9B | 3.63% |
| 2018 | $7,525.4B | $7,841.7B | $316.2B | 4.20% |

The wedge is elective deferrals only: Section 125 cafeteria contributions are excluded from box 1 and box 5 (pre-tax for income tax and FICA alike), so they never appear in the difference — nor in SSA’s HI taxable earnings.

This overturns the first reading of the gap. The $871.6B PUF-vs-SSA gap in TY2022 was provisionally attributed to deferrals plus cafeteria plans, implying the PUF’s combined total was roughly right. Scaling the measured wedge to 2022 accounts for only about $400B, leaving ~$450B (4.3%) of genuinely missing wage mass. The constraint would not be satisfied today.

And a third source turns the gap into a direct measurement of non-filer wages. The IRS W-2 study’s universe is W-2 income attached to filed returns — its tables are “by Return and Earner Type”, carry Number of returns columns, and its footnotes enumerate filing statuses. SSA’s EEDATA counts all covered workers. Same box-5 concept, different universes, so differencing them isolates wage earners who never appear on a return:

| TY | SSA HI (all workers) | IRS W-2 (filed returns) | residual | persons | PUF non-filer wages |
| --- | --- | --- | --- | --- | --- |
| 2017 | $8,021.6B | $7,541.0B | $480.6B | 20.3M | $116.2B (24%) |
| 2018 | $8,431.9B | $7,841.7B | $590.3B | 23.6M | $121.3B (21%) |

The PUF carries about a fifth of the non-filer wage mass two administrative sources jointly imply — the first dollar-denominated read on F1, and consistent with F2: the PUF’s non-filers are not merely too few but the wrong kind, disproportionately elderly and wageless where the missing mass is working-age earners. It should size the V2 calibration rather than be discovered after it.

Read the residual as an upper bound. It also contains wage-earning dependents, outside the IRS study’s taxpayer count but riding filer records in the PUF rather than forming non-filer units (see §3.2.5). The implied ~$25,000 average is high for a below-threshold population, which says as much.

Coverage binds. Table 5.A exists for 2014, 2016, 2017 and 2018 only — the 2019/2020 releases publish Tables 1-4 without it, and nothing is published after 2020 (probed 2026-08-19). TY2017 is covered, TY2022 is not, so a 2022 constraint rests on extrapolating a wedge that is visibly trending up as deferral participation rises. Treat the constraint as a bound for that reason, not because the gap is explained.

One trap, recorded. W-2 Table 2.A’s universe is only taxpayers with elective retirement contributions — 62.6M of the 146.2M with wage income (42.8%, confirmed against Table 3.A’s total row). Its contributions column is a valid population total, since non-contributors contribute zero; its Medicare wages column is not an aggregate and must never be read as one.

### 6. State-weights rework design (Tax-Simulator)

#### 6.1 Filing model in build_acs_margins()

Implement §3.2, which is the authority for the model itself; this section covers only how it lands in the ACS-side code.

Extend read_acs_extract()’s default cols with GQ, SCHOOL, EMPSTAT, SEX, EDUC, INCWAGE, INCBUS00, INCSS, INCSUPP, INCWELFR, FOODSTMP, INCRETIR (all present in the common extract). Apply the v1a deterministic upgrades (§3.2.1) unconditionally; put the probabilistic layer behind the filing_model = c("v1a", "mok", "cilke") argument (§3.2.2). Two things to be precise about:

- The estimation happens on the ASEC, not here (§3.2.3). What runs on the ACS side is the transfer: re-calibrating the group constants against ht2_filing_persons() totals by state × dependent status. The joint calibration of group constants and the above-threshold scalar happens once, on the ASEC, against the population/filer/SSA margins; the ACS step re-fits constants only.

- Mok’s covariates must survive the transfer. Her regressors are CPS-native but not all are ACS-native — the means-tested-transfer and Medicaid-count terms map to INCWELFR/INCSUPP/FOODSTMP and HINSCAID, and education and race map to EDUC/RACE/HISPAN. Check the mapping explicitly before fitting; any covariate that cannot be reproduced on the ACS is a covariate the transfer silently drops.

#### 6.2 Non-filer targets in build_weight_inputs() (state_weights.R:763-806)

- Primary targets: the residual anchors (state × age_band), share-normalized like every other target (PUF non-filer national adult total × residual state share within age band), with the adult x-vector per D5.

- Additional margins, each at the status its source can bear:

  - OASDI 65+ beneficiary counts by state — 100% data, so this can carry a firmer target, but only as a single 65p band: OASDI publishes the 65+ cut by sex only, and no state-level source splits it. (Nationally the split exists — see §3.1 step 5 — and belongs in the Tax-Data age shape and the ACS prior, not here.)

  - The HI covered-worker margin (EEDATA Tables 4/5) as a coarse 20-64 working-age count per state — its bands align with the target space only at 65+, and it is a 1% sample, so it enters as a soft target or prior, never a hard constraint, with the small-state tolerance from residual_tolerance_{year}.csv.

  - QCEW stays a diagnostic, never a target.

- The two SSA margins are not of equal authority — OASDI-SC is 100% data, EEDATA is a 1% sample — and must not be given the same status.

- Income tiers move to the prior: keep income_tier in the prior (upgraded v1 ACS shares) and demote the current 1,390 count-only cells from exact targets to prior-only or soft targets. The anchors own the level; the ACS owns the within-state shape. This turns the non-filer partition from exact-IPF reproduction of a biased margin into a genuine calibration — it should run through fit_gradient() (today it only ever sees fit_calibration()-trivial cells).

- Hard prerequisite: the Tax-Data age fix (§5.1c) must land first, or age_band(tu_n$age1) cell assignment stays smeared across the very dimension the anchors discipline.

#### 6.3 Validation additions

- The population-identity check of §3.3 (fitted filer + non-filer adults vs PEP resident adults per state — no GQ subtraction, §3.0) in research/state_weights/scripts/validate_state_weights.R, against residual_tolerance_{year}.csv.

- Re-run the EITC take-up correlation (postmortem §5.3); the −0.61 should attenuate.

- A new held-out metric where gains are expected: state adults by age band vs PEP (currently unscored anywhere).

#### 6.4 Expected effects, stated honestly

This rework fixes the state placement of the ~27.6M non-filer units — the income memo’s headline income-per-adult bias — and the pre-registered filing-propensity leak. It does not directly fix the filer-partition held-out misses (taxable pensions 17.0, Schedule C 30.8, capital gains 61.0 MARD; research/state_weights/state_weights_phase1_summary.md §5.2): those are a filer-target poverty problem, complementary to §7-item-1 demographic target expansion. Do not promise held-out MARD gains from the non-filer rework alone.

### 7. Cross-repo sequencing and interfaces

#### 7.1 Roadmap

Sequencing decision (JI, 2026-08-16): the non-filer rework lands before the production weights swap-in, so the swap-in fit happens once, on upgraded margins — not fit-on-v0-then-re-fit. One exception this memo still argues for: the differentiated GQ treatment (D4) is decision-independent and should ship ahead of the rest, sized by T7 first.

- Stage D — diagnostics — DONE (4783dc3e9, 2026-08-16): fetchers, anchors, tables T1-T7, findings memo, decisions D1-D6. Its one open item, the SSA manual downloads, closed 2026-08-19. The coefficient transcription remains outstanding, with its target changed — transcribe Mok Table 14 (§3.2.2), with Cilke as the comparison fit.

- Pre-flight — DONE 2026-08-19. Vintage advanced to 2026070814 (F1-F4 verified to stand); age bands settled and implemented as age_band()/target_age_band()/a16_band() in state_weights.R; anchor tolerance computed (08_residual_tolerance.R); dependents/MFS and the covered-worker universe decided. Details in research/state_weights/plan.md.

- Research pass A (~3-5 days, parallel with everything): ASEC tax-unit and income construction. §8. (Pass B — parameter currency — is closed; its findings are in §3.2.)

- GQ treatment fix in build_acs_margins() (D4: dorm-student reclassification, institutional retention, GQ reporting), as soon as T7 sizes it. Decision-independent; can ship first.

- Tax-Data rework (§5): composition fixes, national calibration, aging fix; full pipeline re-run. Build V1/V2/V3 as separate vintages (§5.4) so each change can be A/B’d independently. ~1-2 weeks + cluster run.

- Federal validation battery (§5.4) on those vintages, before any state work depends on them. ~1 week, mostly diff-reading.

- State-weights rework (§6) on the new Tax-Data vintage: margins v1, residual targets, re-fit (config-7 hyperparameters unless the sweep says otherwise), validation battery. ~2-3 weeks.

- Production swap-in per the existing checklist (research/state_weights/state_weights_phase1_summary.md:260-263, research/STATUS.md §Phase-1 close-out): structural-core pruning, build_split_weights(method =    'gradient'), state_weights_{year}.csv writer, dispatcher flip at src/sim/run.R:433.

- Cross-validation + handoff: identity diagnostic, held-out battery, pilot-state liability re-check, memo updates (including a pointer from the income memo’s “Aligning the code” section to this workstream). ~1 week.

#### 7.2 Interfaces (one definition per computation)

- ht2_filing_persons(): single home in Tax-Simulator. Recommend splitting state_weights.R (~1,070 lines) into src/data/ht2.R (reader, HT2_TARGET_MAP, stub logic, identities) and src/data/filing_model.R (thresholds, Cilke, hazard, build_acs_margins), leaving engines and assembly in place — this is what makes the income memo’s “source the shared functions from Tax-Simulator” workable for Affordability-Index without dragging in the split-weight scaffolding it explicitly does not want.

- residual_anchors_{year}.csv: one builder (the Stage-D scripts, promoted to maintained code), three consumers — the state target assembly, Tax-Data (as a committed snapshot), Affordability-Index.

- filer flag contract: authority stays with Tax-Data; post-rework it means “residual-anchored non-filing unit.” Document in both repos; add the missing assertion (§5.1).

- state_weights_{year}.csv: schema unchanged (id, state, weight); vintage-tag fits (v0-margins vs v1-residual) so downstream consumers can tell them apart. Eventual home of the whole weights model remains Tax-Data (“migration changes a path, not the model”) — the ht2.R / filing_model.R split makes that move easier, not harder.

#### 7.3 Division of labor with the Affordability pipeline

Per the income memo’s alignment section: the two state systems solve inverse problems (this branch splits national weights; the ACS spine calibrates in place), so what transfers is machinery, not architecture — ht2.R, filing_model.R, the anchors, the identities, the diagnostics. The upgraded filing model built here (§6.1) is exactly what the memo says should replace the v0 rule; building it once, in this repo, serves both. One universe caveat for that sharing (§3.0): the two systems legitimately differ on group quarters — the ACS spine excludes GQ and subtracts it from its anchors; the PUF includes GQ and must not — so any shared state margin or anchor file must carry an explicit universe tag (resident vs household) before either side reuses the other’s numbers.

#### 7.4 Housekeeping

The HT2 store question is settled (confirmed 2026-08-16): the mirror was renamed IRS-GEO → IRS-Ind — raw_data/IRS-GEO is now a symlink to raw_data/IRS-Ind, and the maintained repo is github.com/johniselin-budget-lab/IRS-Ind (relabel commit 2dba645; the rename accompanied the addition of the national Pub 1304 by-size family this memo now leans on). ht2_path() has since been repointed to IRS-Ind directly (state_weights.R:65), and the new store families (§4.1) sit beside it under the same manifest conventions.

### 8. Open questions

Closed questions have been folded into the sections they bear on and are listed in the revision history below; what follows is what is genuinely still open.

Research pass A — how should tax units and income be built on the CPS ASEC? The one substantial unknown, and it gates the filing model. The ASEC is not the ACS with better income detail: it has its own family/subfamily structure, its own dependent and filing-related variables, and survey income items that are differently defined and top-coded. Survey the established approaches — PolicyEngine’s Enhanced CPS, the Census SPM/tax-model unit construction, TAXSIM’s CPS conventions, Urban/TPC’s CPS work — record where they agree and diverge, and choose deliberately. Start from what the extract already carries: the shared CPS-ASEC/cps_asec_common pull (ASEC 2015-2025) includes IPUMS’s own FILESTAT filer recode, DEPSTAT, ADJGINC and TAXINC, so establish what those already do before building a unit builder that may duplicate them. Dependents and MFS are in scope from the start (§3.2.5). Deliverable: a design note in research/state_weights/nonfiler_residual/, without which the ASEC→ACS transfer is a black box.

Does the ASEC→ACS transfer hold? Specified as a gate in §3.2.3: if the two surveys imply materially different national filing rates, the transfer needs rethinking before the state fit rests on it. Unanswerable until pass A is done.

Above-threshold hazard geography. If the national scalar (D3) leaves state-correlated residuals, the cell version needs a defensible state allocation — and Pub 5785 is national. F7’s self-employment signature (~45% with net business/farm income) is the hook; no allocation is proposed yet.

Two model-side gaps this rework cannot fix on its own. Both are decisions, not bugs, because both change published refundable-credit scores:

- EITC has no become-filer path. grep become_filer src/ returns exactly two definitions, ctc.R:232 and rebate.R:86. There is no become_filer_eitc, so the earnings-bearing non-filers this rework creates — precisely the population §5.4.1 shows is missing — still cannot claim EITC, and their computed eitc is multiplied out of every total by the * filer gate. An EITC reform will therefore score identically across vintages.

- become_filer_ctc requires qual_ei == 0 exactly, so a non-filer with $1 of earned income who gains a refundable CTC keeps filer = 0 and has its ctc_ref dropped from every total. The rework grows that population, so the silently-dropped credit mass grows with it. Measure it before changing either.

Carried forward:

- DINA national-income variables: availability and quality of the NI counterparts to fiint/fidiv/fikgi for non-filers — inspect the .dta at implementation (§5.1b decides A vs B on this).

- Back-year anchors (2014, 2016-2019): the SSA and IRA-study inputs now cover them (OASDI 2017-2025 plus a 1999-2025 flat series; IRA Table 4 from TY2000), but EEDATA stops at data year 2023, which bounds forward extension rather than back.

- Adult-dependent netting: the ~5.5M lower bound is a bias to remove from the estimate, not a tolerance — and §5.4.1’s wage residual gives an independent handle on its size.

### Revision history

- 2026-08-16 — drafted, after Stage D was specified.

- 2026-08-18 — §3.2 rewritten around the literature pass (05_filing_model_literature.md): Mok (2017) replaces Cilke (1998) as the below-threshold model, with Cilke retained as the comparison fit; an explicit statement of why a survey model is still right for our data position; the ~17% ASEC income-understatement bias and its mitigations; and the dependent/MFS scope question reopened. The filing model moved from the ACS to the CPS ASEC with an explicit transfer step, sourced through the shared extract machinery. A federal validation battery (§5.4) was inserted between the Tax-Data and state-weights reworks.

- 2026-08-19 — SSA inputs placed, verified and documented; five pre-flight decisions taken (dependents/MFS in scope; HI as the covered-worker universe; vintage 2026070814; the two age-band spaces; a computed state-varying tolerance); the combined-universe wage constraint sourced from SOI’s W-2 study Table 5.A, which corrected an earlier reading of the PUF-vs-SSA wage gap. Consolidated: amendments folded into the body, change log replaced by this history, and the operational task list moved to research/state_weights/plan.md.

- 2026-08-19 (later) — §5’s Table 5 paragraph amended: the covered-worker age detail is published on the total covered universe, not on wage-and-salary (A1). Data-inventory rows for the three transcribed coefficient sets brought up to date (A4/A5): Mok and Cilke are now transcribed and verified, and the Pub 5785 row no longer names pub5785_hazard.csv, a planning name for a file that was never created — the transcription landed as two files, by table.

# Procedure — federal validation of a reworked non-filer population

## Federal validation of a reworked non-filer population

The runbook for part (b) of the non-filer rework: proving that a new Tax-Data vintage changes what it should and nothing else, before the state-weights fit is refit on it and before either is swapped into production.

Why this is a procedure and not part of the plan. It sequences steps within one task, so it does not go stale when priorities move. The plan (research/state_weights/plan.md, task group E) owns whether and when this runs; this document owns how. Its 4a table is the acceptance gate.

Provenance. Extracted 2026-08-19 from the unified non-filer + state-weights plan drafted 2026-08-18, which is archived whole at research/archive/nonfiler_unified_plan_2026-08-18_imported.md. The text is unchanged apart from this header and the closing verification section, which was that document’s ## Verification block.

Step numbers in the body are that document’s, not the plan’s task letters. The mapping is one-to-one: step 1 → C (filing model on the ASEC), step 2 → B (group quarters), step 3 → D (Tax-Data rework, so “step 3a” is D1, the age fix), step 4 → E (this document), step 5 → F (state-weights margins and re-fit), step 6 → G (swap-in).

The key insight that makes this testable cheaply: the model’s post-processing is sharply split between filer-gated and full-population aggregates, so the rework has a predicted signature, and anything outside that signature is a bug.

Verified in src/data/post_processing/summary_stats.R:

- get_1040_totals() at :141-149 pre-multiplies the reporting counts by filer (n_returns = filer, n_returns_dep, n_adults, n_people, n_single, n_joint, n_hoh, n_dep), and :193-195 sums every tax variable as . * weight * filer — so non-filer records contribute exactly zero to every 1040 dollar aggregate.

- :144 defines n_nonfilers = !filer and :140 n_tax_units = 1, both summed on unrestricted weight.

- :198-200 computes mtr_* as weighted.mean(., weight) — unrestricted, so non-filers are in the denominator.

- get_pr_totals() at :214-278 has NO filer gate — :267-270 sums every payroll variable on unrestricted weight. Payroll totals therefore include non-filers.

And src/data/post_processing/distribution.R uses unrestricted weight throughout: income_pctile / agi_pctile at :265 and :296, n_tax_units = sum(weight) at :338, and the share_cut.* / share_raise.* denominators at :354-361. horizontal.R references filer nowhere, so it too includes non-filers.

#### 4.0 Three verified hazards that shape the whole battery

(i) Random numbers are bound by row POSITION, not by id. src/sim/run.R:348-357 does read_microdata(year) %>% filter(id %in% globals$sample_ids) %>% ... %>% bind_cols(globals$random_numbers), where globals$random_numbers (src/misc/config_parser.R:227-239, seeded set.seed(76)) is a tibble of nine r.* columns with length(sample_ids) rows, joined positionally. If the reworked Tax-Data writes rows in a different order — a sort inside calibrate_nonfilers.R, a changed append order — every filer record receives different draws for r.cdctc_takeup, r.salt_workaround, r.bus_loss, r.oasdi_exp, r.new_car, r.eitc_precert. Filer-side aggregates would then move for reasons having nothing to do with non-filers, and the entire invariance battery becomes uninterpretable.

Blocking gate: ordered identical() on the id column — across vintages and across years (the design also assumes every year’s file shares the 2017 file’s row order). Not setequal().

(ii) sample_ids come from one vintage’s 2017 file. config_parser.R:219-225 takes interface_paths %>% filter(interface == 'Tax-Data') %>% slice(1) — the first runscript row, which in a two-vintage A/B is the old vintage. Any record present only in the new vintage is silently dropped by filter(id %in% globals$sample_ids), even at pct_sample = 1. Since the rework keeps the PSZ record set intact this should be a no-op, but it must be verified rather than assumed.

(iii) The current-law baseline already routes money to non-filers in 2020–2021. Verified in the baseline tax law: config/scenarios/tax_law/baseline/rebate.yaml sets value to 1800 (2020), 1400 (2021), 0 (2022); ctc.yaml sets min_refund_young 3600 and min_refund_old 3000 in 2021 only. So become_filer_rebate fires in 2020–2021 and become_filer_ctc fires in 2021 without any reform scenario.

This is the most valuable single finding for part (b): run the baseline over 2020–2022 and the non-filer channel is live, disciplined against published actuals — EIP3 ≈ $402–411B disbursed, advance CTC ≈ $93B. It is the only place in the battery where a model output that depends on the non-filer level is checked against a real-world number. It also means my framing below has to be year-conditional: current-law invariance holds for 2017–2019 and 2022+, but not for 2020–2021, where the level change should move federal outlays.

#### 4a. The predicted signature — write it down before running anything

In years 2017–2019 and 2022+ (no refundable credit reaches non-filers under baseline law):

| Must NOT move | Must move |
| --- | --- |
| Every dollar aggregate and nonzero count in totals/1040.csv and totals/1040_by_agi.csv | n_tax_units (reported) |
| n_returns, n_returns_dep, n_dep, n_simple_filers | totals/payroll.csv — every line, because get_pr_totals() is not filer-gated |
| Every line of supplemental/cbo_comparison.csv — all mapped lines are 1040 tax vars plus n_returns/n_itemizing, all filer-gated | revenues_payroll_tax in receipts.csv, following payroll |
| time_burden outputs (it filters filer != 0 at time_burden.R:70) | mtr_* weighted means (non-filers are in the denominator) |
| Any reform score with no become_filer path — see 4f | Percentile cut points in the production distribution universe (but not visible in the A/B’s own distribution.csv — see 4g) |

In 2020–2021 the rebate and fully-refundable-CTC baseline provisions are live, so n_returns, rebate, ctc_ref, ref and outlays_tax_credits must also move — that is the signal, not noise.

n_nonfilers is computed and thrown away. summary_stats.R:143 derives n_nonfilers = !filer, but the reported set demographic_vars (:23-30) is only n_tax_units, n_returns, n_returns_dep, n_dep, n_simple_filers. The single most relevant metric for this rework never reaches an output file. Add n_nonfilers to demographic_vars — a one-line change that makes non-filer mass a permanent column of 1040.csv in every future run. While there, n_adults (:144) reads filer * (1 * (filing_status == 2)) where the adult count should be 1 + (filing_status == 2), and n_people (:145) reads n_dep before its own reassignment on the next line; both are unreported today, so fix or delete them rather than leaving broken derivations in place.

Payroll revenue will move, and that is the correct behaviour — non-filers owe payroll tax on wages whether or not they file, and the current non-filer slice already carries $147.3B of wages (2022). Raking non-filer weights up by 15–25% and repairing their wage distribution therefore changes a headline federal number. Predict and quantify this before the run, roughly as the non-filer wage total × the effective payroll rate scaled by the weight change; a payroll delta far from that estimate means the calibration moved weight into the wrong wage cells. This is the one place where a non-filer-only change hits federal revenue directly, and it would read as a bug if nobody expected it.

The CBO comparison being invariant is the strongest single check in the battery. If cbo_comparison.csv is not identical between the old and new vintage under current law, either a filer-side variable was touched or the filer weights moved — both contradict the design (§5.2 rakes non-filer weights only; §5.3 leaves filer weights and the ledger untouched). Investigate before proceeding, do not absorb it.

The distributional shift is real and must be communicated, not explained away. Adding 6–9M non-filer adults, correcting their age distribution, and giving them nonzero investment income moves the income percentile boundaries that every published distributional table rests on — with identical tax law. This is the mechanical consequence of a better full-population base, but it means a vintage swap changes published distribution tables, and that needs flagging to whoever owns those outputs.

#### 4b. Pre-flight vintage gate and Tax-Data-side assertions, before any model run

Cheapest checks, and they catch most errors. Two layers.

Layer 1 — a pre-flight vintage comparison, login-node, minutes. New script nonfiler_residual/05_preflight_vintage.R --old <vintage> --new <vintage>, run before any cluster time is spent. Fail any of these and stop:

| Check | Criterion | Guards |
| --- | --- | --- |
| Ordered id identity, every year 2017:2035 | identical(old$id, new$id) — exact, ordered | hazard 4.0(i), the positional random-number pairing |
| Within-vintage id order stability | identical(ids_2017, ids_y) for all y | the cross-year pairing assumption |
| Row count and column set equal; no new column names; qual_div absent | exact | the class of bug F3 came from |
| Filer slice byte-equality — the filer == 1 subset identical on every column including weight, all years | exact | proves the “non-filer only” claim before any run, and is what makes 4a an exact-equality test rather than a tolerance argument |
| filer ∈ {0,1}, dep_status ∈ {0,1}, no NA; filer == 0 ⟹ dep_status == 0 | hard |  |

Also make the Stage-D diagnostics re-runnable against a candidate vintage: 03_diagnose_ current_nonfilers.R:47-53 currently hardcodes the vintage from interface_versions.yaml. Add a --vintage argument, then re-run --tables on each candidate and diff T1–T4 against V0. This costs nothing (13k rows per year) and is the primary acceptance evidence for F1–F4.

Layer 2 — in-pipeline assertions. In impute_nonfilers.R and calibrate_nonfilers.R:

Hard (stopifnot) — invariants that cannot be true and wrong: - filer == 0 and dep_status == 0 on every appended record (§3a — currently only implicit via the zero-fill at impute_nonfilers.R:136-142). - Row order preserved end to end: identical(ids_in, ids_out). This is the assertion that makes hazard 4.0(i) a non-issue rather than a landmine. - No NA in the columns the append writes; age1 within the band it was drawn from; age1 >= 18; filing_status == 2 ⟹ age2 >= 18. - all(weight > 0) and is.finite(weight) on the non-filer slice — a rake against a near-zero target cell can produce zeros or infinities. - Filer weights bit-identical before and after calibrate_nonfilers.R — this is the guarantee that makes 4a’s invariance prediction hold, so assert it rather than hope. - Post-calibration non-filer adult total within the P4 tolerance of the target, and each of the ≤14 age × marital cells within 0.5% of its own target. - div_ord + div_pref reconciles to the DINA fidiv aggregate within 1% — the actual test of the F3 dividend fix. - No column written that is absent from the committed output schema — the generic form of the qual_div bug, which is exactly the failure of writing a column nobody checks.

Soft (printed before/after diagnostic table) — judgment calls: - Non-filer adult level vs the 38–41M comparable-universe anchor. - Age distribution vs resources/nonfiler_age_shape.csv (the F2 fix — report the 18–25 and 65+ shares explicitly, since those are the two the diagnostics indicted). - Receipt rates for interest / dividends / gains / SS / pensions against Pub 5785’s 14% / 9% / 4% / 48% / 14%. These are ceilings, not targets — our imputed non-filers should sit at or below them, because Pub 5785’s universe is information-return based and wider than ours. - Weighted totals by income_tier() before/after, since the state fit’s non-filer prior keys on it. - Weight concentration. 13,204 non-filer records carry 27.6M units today (mean weight ≈ 2,090); at 38–41M adults the mean goes to ~2,900–3,100, and the 18–25 band must carry ~11.5M adults on roughly 3,200 records. Report the max and 99th-percentile non-filer weight and the before/after weight-ratio distribution. Nationally this is tolerable; it is thin for the state × age-band cells the rework exists to serve, so record it here rather than letting step 5 discover it.

#### 4c. Stage the changes as separate vintages

The four Tax-Data changes touch different things and two of them can mask each other (the calibration rake and the aging fix both move non-filer weights). Build vintages incrementally:

| Vintage | Contains | What its A/B isolates |
| --- | --- | --- |
| V0 | current production | baseline for every diff |
| V1 | 3a composition fixes only (dividends, investment income, age draw) — no reweighting | Attribute changes at fixed weights. n_tax_units, n_nonfilers and totals/payroll.csv must all be unchanged (the fixes touch investment income and age, never wages); only distribution cut points and mtr_* move |
| V2 | V1 + calibrate_nonfilers.R | The level fix alone. n_nonfilers and payroll move; all 1040 filer-gated aggregates still frozen |
| V3 | V2 + project_puf.R aging fix | Projection-year behaviour only — 2017 and other historical years should be identical to V2 |

The staging pays off precisely because payroll separates the two changes: it must be frozen in V1 and must move in V2. V1’s prediction is the sharpest — a change in n_tax_units or payroll at that stage means the composition fix accidentally touched weights or wages. V3’s is nearly as sharp: any change in a pre-2018 year means the aging fix leaked into history.

Whether this is worth the extra cluster runs: yes for V1 and V3, because each has an exact-equality prediction that a combined run cannot test. V2 could be folded into V3 if cluster time is tight, at the cost of losing the level-vs-aging attribution.

#### 4d. The vintage A/B runs

Use the pattern already in config/runscripts/tests/new_baseline.csv, which runs the same baseline tax law twice against different Tax-Data vintages via the dep.Tax-Data.vintage / dep.Tax-Data.ID columns:

Run 1 — the cheap A/B, 3 years, all four vintages. config/runscripts/tests/nonfiler_ab.csv:

ID,tax_law,behavior,years,dist_years,mtr_vars,mtr_types,dep.Tax-Data.vintage,dep.Tax-Data.ID
baseline,baseline,,2020:2022,2022,,,<V0>,baseline
nf_v1,baseline,,2020:2022,2022,,,<V1>,baseline
nf_v2,baseline,,2020:2022,2022,,,<V2>,baseline
nf_v3,baseline,,2020:2022,2022,,,<V3>,baseline

Years 2020:2022 deliberately: 2020 and 2021 are the live become-filer years per hazard 4.0(iii), and 2022 is both the anchor year and the first CBO-overlap year. Because stacked = 1 makes build_stacked_1040_reports() compute . - lag(.) in runscript row order within year, this single runscript yields the V1/V2/V3 incremental attribution for free.

Run 2 — the full window, for the aging fix only. The aging fix is the one change whose signature is year-shaped, so three years cannot test it. Same runscript with years 2017:2030, dist_years 2026, and only the baseline (V0) and nf_v3 rows — V1 and V2 add nothing over the window once run 1 passes. Acceptance: n_tax_units growth smooth and monotone (no year-over-year jump > 1%); non-filer share of units flat within ±0.3pp from 2019 on (the direct F4 fix, cross-checked against T4); n_returns path identical to V0’s; no discontinuity in revenues_payroll_tax at the 2020 population_factors_2020plus seam.

Notes that apply to both:

- Set dist_years explicitly. Blank means all years (config_parser.R:351-352), against a Phase-3b budget of roughly an hour and 16GB, while process_for_distribution() expands each year’s records sixfold. This is the one configuration mistake that turns a trivial run into a failed one.

- pct_sample = 1, not less. The non-filer slice is only ~13,204 records; sampling at 0.1 leaves ~1,320 and destroys precisely the signal under test, while saving little (runtime is dominated by filer records). The A/B is paired — same set.seed(76), same sample_ids — so a sampled run is defensible for the filer-side invariance check alone, but since that check is exact-equality anyway there is no reason to accept the noise. Use a pct_sample = 0.1 pass only as a smoke test that the pipeline runs.

- delete_detail = 0 is required: every record-level diagnostic below reads static/detail/{year}.csv. Budget 10–20GB on scratch and clean up after run 2.

- mtr_vars: include at least one so the mtr_* shift is observed rather than inferred.

- Hazard 4.0(ii) applies: sample_ids come from the first row’s vintage (V0). With the 4b gate passed this is a no-op, but do not run the A/B before that gate passes.

Files to diff, per scenario, under <vintage_root>/<id>/static/ (written at src/sim/run.R:212-232): totals/1040.csv, totals/1040_by_agi.csv, totals/payroll.csv, totals/receipts.csv, plus stacked_1040.xlsx for the V1/V2/V3 attribution. Write a diff script that classifies every changed cell against the 4a table and fails on any change in the must-not-move column — that is the acceptance gate, not eyeballing. Commit it beside the runscript so the next Tax-Data vintage swap is checked the same way.

Acceptance, in order:

- V1: n_tax_units, n_returns and every payroll.csv column identical to V0 to full printed precision, all years. Any movement means row order or filer weights changed — back to the 4b gate. Only 2020–2021 rebate/ctc_ref may move, and only through the AGI phase-out on newly-nonzero non-filer investment income; expect well under $1B.

- V2: n_returns identical to V0 in 2022 (2020–21 exempt); n_tax_units up by exactly the non-filer unit delta measured in 4b; and the revenues_payroll_tax delta explained to within 10% by (Δ non-filer weighted gross_wages) × the effective OASDI+HI rate — computed from the detail files, not asserted.

- V2, 2021 — the external check. Baseline rebate, ctc_ref and outlays_tax_credits rise, and their levels are compared against published actuals: EIP3 ≈ $402–411B disbursed (~165M payments), advance CTC ≈ $93B. A vintage whose 2021 baseline overshoots the actuals is over-massed regardless of what the anchors say. This is the only place a model output that depends on the non-filer level meets an independent real-world number.

- V3: 2017 bit-identical to V2.

- Non-filer credit mass, from static/detail/{year}.csv (all needed columns are in detail_vars, config_parser.R:241-258): weighted count of filer == 0, non-filer adults sum(weight * (1 + (filing_status == 2))), and non-filer sum(weight * eitc), sum(weight * ctc_ref), sum(weight * rebate). That last group is credit mass the model computes and then multiplies out of every total — see 4f.

#### 4e. The CBO benchmark — a null test, and say so

cbo_comparison.R benchmarks the baseline against the committed resources/cbo/cbo_iit_detail_feb2026.csv. Verified properties that matter:

- It runs only for ID == 'baseline' (stated in its own header, and gated in run.R/slurm/aggregate.R). In a new_baseline.csv-style A/B the new vintage sits in a non-baseline row and gets no CBO comparison at all. A separate single-row runscript is required: config/runscripts/tests/nonfiler_cbo.csv with one baseline row pointing at V3, years 2022:2030, compared against the V0 production run’s cbo_comparison.csv.

- The reference covers 2022–2036 only (verified: minimum year 2022; 2022 Number of returns (millions) = 161.3M). TY2022 is in scope; TY2017 is not, and never will be from this reference. Benchmark 2017 n_returns against SOI Pub 1304 TY2017 (~152.9M returns) by hand and record it in the findings memo. Do not regenerate the reference via other/cbo/process_cbo_revenue.py for this exercise — changing both arms at once destroys the comparison.

n_returns should not move, and that is the point. summary_stats.R:141 defines n_returns = filer, and the rework changes non-filer records only, so the correct expectation against CBO’s 161.3M is zero change. The CBO comparison’s role here is a tripwire on the invariance claim, not a benchmark on the reworked object — CBO’s 1040 build-up publishes no non-filer line and therefore provides no direct discipline on non-filers whatsoever. Be explicit about this in the write-up. The defensible claim is: the anchors set the level, the 2021 baseline refundable-credit actuals are the one external check on that level, and CBO confirms we did not disturb the filer side. Anything stronger overstates what CBO’s build-up contains.

Acceptance: n_returns pct_diff changes by < 0.1pp from V0’s; every AGI, taxable-income and tax line changes by < 0.05pp (all are filer-restricted, so more than that is a 4b gate failure that slipped through); n_itemizing unchanged (non-filers do not itemize).

Worth adding to cbo_comparison_mapping() while in the file — these rows exist in the reference and are unmapped today: Earned income tax credit → eitc, Child tax credit/credit for other dependents → ctc_nonref + ctc_ref, and Number affected by the AMT → n_liab_amt. EITC and CTC are the two lines the reform tests below exercise hardest; having them permanently benchmarked is cheap and useful beyond this project.

#### 4f. Reform scenarios — where the change should bite

The change shows up through the become-filer path: src/calc/do_taxes.R:126-127 sets filer = filer + (become_filer_ctc == 1 | become_filer_rebate == 1), with become_filer_ctc at src/calc/functions/credits/ctc.R:232 (filer == 0 & qual_ei == 0 & ctc_ref > 0) and become_filer_rebate at src/calc/functions/credits/rebate.R:86 (filer == 0 & rebate > 0). Both gate on filer == 0, so the increment is at most 1 — filer stays binary and n_returns remains a clean return count.

calc_rev_est() always differences against the single baseline row, so scoring a reform at a vintage requires that vintage on every row. Build two paired runscripts, nonfiler_reforms_v0.csv and nonfiler_reforms_v3.csv, identical but for the vintage columns — and set the vintage on the reform rows too, since omitting it silently reverts to the interface_versions.yaml default.

| Scenario | Expected | Red flag |
| --- | --- | --- |
| Fully refundable CTC (tests/ctc_baseline.csv pattern) | Outlay rises, bounded by (Δ non-filer units with n_dep > 0 and qual_ei == 0) × max refundable value. The F2 age fix moves mass from 65+ into 18–25, raising the share of non-filers with young children, so expect a larger rise than the pure level effect implies | Outlay falls, or rises beyond the bound. Also: Δn_returns and Δoutlays must move together — they are linked through do_taxes.R:127 |
| Rebate / UBI (tests/rebate.csv; or free, via the 2021 baseline) | The cleanest quantitative check: become_filer_rebate has no earnings condition, so Δn_returns(V3)/Δn_returns(V0) should track nonfiler_units(V3)/nonfiler_units(V0) within ±5%, the residual attributable to the AGI phase-out on newly-nonzero investment income and to the marital-composition change from the rake | Ratio materially below the unit ratio ⇒ new non-filers are phasing out, i.e. the repaired investment income is too large (contradicting T3) or landed on the wrong 1040 line. Above ⇒ a weight/count accounting error |
| Non-refundable control (tests/amt_repeal.csv or mort_int_repeal.csv) | Score bit-identical across V0 and V3 | Any change at all. This is the single cleanest “did we break the filer side” test in the battery, because it has no non-filer channel whatsoever |

#### 4f-bis. A finding the reform tests will surface: EITC has no become-filer path

Correcting an assumption worth stating plainly. I expected an EITC expansion to score differently under the reworked file. It will not. grep become_filer src/ returns exactly two definitions — ctc.R:232 and rebate.R:86. There is no become_filer_eitc. An EITC reform therefore scores identically across vintages, and Δscore ≈ 0 is the passing result; a nonzero EITC delta would indicate the weight change leaked into filer records.

That is a modelling gap, not a test artifact, and it cuts against the proposal’s own motivation. The proposal (§1) indicts DINA precisely because “all imputed tax units with children and positive earned income file taxes, so there are no non-filers with eligibility for refundable tax credits.” The rework fixes that on the data side — it creates earnings-bearing non-filer units with children. But on the model side those units still cannot claim EITC by filing, and their computed eitc is multiplied out of every total by the * filer gate in get_1040_totals().

Compounding it, become_filer_ctc requires qual_ei == 0 exactly, so a non-filer with $1 of earned income who gains a refundable CTC keeps filer = 0 and has its ctc_ref multiplied out too. The rework grows the positive-earnings non-filer population, so this silently-dropped credit mass grows with it — meaning the reworked file could make refundable- credit scores less complete while looking like it did nothing.

Action: measure it (4d acceptance item 5 reports non-filer eitc/ctc_ref/rebate mass), and raise the qual_ei == 0 condition and the missing EITC path as an explicit design decision before shipping the vintage. Do not fix either blind — both are deliberate-looking choices whose rationale is not documented, and changing them changes published refundable-credit scores. But do not let the rework ship with a memo claiming it improves refundable-credit analysis when for EITC it cannot.

#### 4g. Distributional and horizontal checks — do NOT read the built-in tables naively

Two verified structural problems mean the shipped tables cannot answer this question as-is:

- distribution.csv is blind to a vintage reweighting. process_for_distribution() (distribution.R:130-163) reads weight, expanded_inc, agi, ages and filing_status from the baseline detail file and joins only (id, liab_iit_pr_reform) from the counterfactual arm. In a vintage A/B, the new vintage’s weights and incomes never enter the table. It is a policy differencer, not a vintage differencer. This does not mean the distributional consequence is absent — it means the A/B run will not show it. Once V3 becomes the production baseline, every published reform’s quintile boundaries and age cuts move, because the universe is all dep_status == 0 units including non-filers.

- horizontal.csv from a vintage A/B will contain garbage. build_horizontal_table() (horizontal.R:85-101) filters expanded_inc > 0 on the bound frame, then left_joins inc from the baseline arm also filtered to expanded_inc > 0. A record that is income-zero in the old vintage but income-positive in the new one — exactly what the F3 investment-income repair creates — survives the filter with inc = NA, giving etr = NA and an NA income rank that contaminates the top quintile. Discard this table until build_horizontal_table() ranks on the scenario’s own income (or uses an inner_join). Worth fixing on its own merits: it is a latent bug for any counterfactual that changes the set of income-positive records.

Do this instead — a purpose-built level comparison. New script nonfiler_residual/06_compare_level_dist.R, reading static/detail/2022.csv from each arm and computing, on each arm separately with dep_status == 0: weighted expanded_inc quintile boundaries; count and share in the negative-income group; mean expanded_inc and mean liab_iit_net by quintile; and the age cuts distribution.R uses. Expected:

- Quintile 1’s boundary and mean income fall; Q2–Q5 boundaries shift down modestly.

- The percentile universe grows by the non-filer delta, so a fixed dollar income maps to a higher percentile.

- The 29 and under share rises and 65+ falls, tracking the F2 correction. This is the most visible distributional consequence and the entire point of the age fix.

- Red flags: the negative-income group grows (nothing here should create negative expanded income — if it does, the DINA national-income mapping produced negative interest or dividends); any upper-quintile boundary moving more than ~0.5%; new non-filer mass landing above Q2; or a fall in the 29 and under share.

Horizontal equity, once the NA bug is fixed: expect Quintile 1’s within-group IQR to fall, because the repair adds a large homogeneous block of etr ≈ 0 records to the bottom. That is a mechanical artifact of universe expansion, not an equity improvement, and must be labelled as such. Red flag: Q1 IQR rises, which would mean the new non-filers carry heterogeneous nonzero liability — i.e. repaired investment income large enough to generate tax on people the model says do not file. Cross-check against Pub 5785’s amounts (≈$1.5B interest, $2.7B dividends, $1.2B gains across ~50M people in TY2016 — very small per capita), not just its receipt rates. This is the check most likely to catch an over-generous hot-deck in step 3a.

time_burden.R:70 filters filer != 0, so its outputs belong in the must-not-move set.

#### 4h. External triangulation — and its limits

Realistic: - The 2021 baseline refundable-credit levels vs Treasury/IRS actuals (EIP3 ≈ $402–411B and ~165M payments; advance CTC ≈ $93B). The highest-value item in this section and the only external number that constrains the non-filer level through a tax-model output. - CBO’s Number of returns — filer side only, a null test (4e). - SOI Pub 1304 return counts for TY2017 and TY2022 — filer side, and it covers 2017 where the CBO reference does not. - TPC’s published tax-unit count (they report units including non-filers, ~190–200M) vs our n_tax_units. A genuine level check with a real concept gap: their unit definition and non-filer construction differ from ours, so treat a 5–10% gap as informative rather than failing. - The cross_model/ harness, at record level. It is unweighted, so it can say nothing about counts or levels. But it can do one very useful thing cheaply: push a stratified sample of the repaired non-filer records through TAXSIM-35 / PolicyEngine as if they filed, and check agi, txbl_inc, liab_iit, eitc, ctc_ref record by record. That is precisely the bug class that produced the qual_div failure — new income landing on the wrong line. Log divergences to cross_model/federal_divergences.md, which already exists.

Not realistic, and say so rather than implying otherwise: - The Pub 5785 receipt rates and the PEP−Pub 1304 age shape are calibration targets, not validation. Checking output against them is a convergence check. There is no independent source for a non-filer age distribution or non-filer investment-income receipt rates, and Pub 1304 Table 1.1’s bottom-AGI receipt counts — the closest thing to an independent bound — is also assigned as discipline in step 3a. Be honest that this loop is closed. - PolicyEngine’s non-filer count is not a usable benchmark. Their Enhanced-CPS unit definition, their own filing-requirement model, and their calibration targets differ enough that a level comparison is uninterpretable. Their value here is as a record-level calculator check (above) and as background for the ASEC construction research (step 1.1), not as a count benchmark. - Anything requiring another model’s age distribution of non-filers — not published at the granularity F2 is about. - Reconciling our count directly to Pub 5785’s 49.7–51.7M persons: different universe (information-return based, person level) and different years. A triangulation, not a target — which is exactly how the proposal §3.2 uses it.

#### 4i. Regression guard

The rework makes filer load-bearing in ways nothing currently asserts. Permanent checks:

- In Tax-Data: the hard assertions from 4b, in the pipeline itself so a future change cannot silently reintroduce zero-investment-income or flat-age non-filers.

- In Tax-Simulator src/tests/: a new test asserting the filer-gating contract — that every get_1040_totals() tax aggregate is invariant to non-filer weights, while n_tax_units, n_nonfilers and every get_pr_totals() aggregate scale with them. Construct it by taking a small tax-unit fixture, doubling every non-filer weight, and asserting both halves. This encodes the 4a table as an executable invariant rather than a claim in a memo, and it would catch a future post-processing change that dropped the * filer gate in get_1040_totals() — or silently added one to get_pr_totals().

- The diff script from 4d, committed alongside the runscript, so the next Tax-Data vintage swap is checked the same way.

- An ordered-id-identity test (test_nonfiler_id_order()), asserting identical() on the id column across all available years. This is the guard that would catch the positional random-number hazard 4.0(i) — the highest-probability way this rework silently corrupts the filer side, and currently unguarded anywhere.

- A schema guard in read_microdata() (src/data/economy.R:477-494), which today does fread() with zero validation — a renamed or dropped Tax-Data column produces NAs or an unhelpful downstream error. This is the natural home for the filer/dep_status domain checks and a column manifest, and it protects every consumer, not just this project.

Structure these as a src/tests/test_nonfilers.R function-only file following the convention in src/tests/test_state_tax_law.R, guarded with a file.exists() skip so the suite still runs where the restricted data is absent.

### End-to-end verification

The federal battery above is the acceptance gate — its 4a table is the bar. These are the state-side and end-to-end checks that follow it.

- Anchors: the two independent constructions of national filing adults must continue to agree within ~0.5% (205.5 vs 206.1M in 2017; 214.1 vs 213.1M in 2022), and the T1.6 block sums must reproduce published all-returns totals exactly (the parse check already in 02_build_residual_anchors.R:96).

- Filing model: ACS v1 filer units vs HT2 n_returns by state, inside the P4 tolerance; ASEC-vs-ACS national filing rates reported side by side.

- State fit: targeted within-2% and MARD against config-7’s 95.3%/0.43 baseline; the population identity per state within tolerance; state adults by age band vs PEP as the held-out metric; the EITC take-up correlation attenuated from −0.61.

- Pilot liability: IL / CO / NY recomputed; NY is the decisive case.

- End-to-end: a state-mode run under the new weights with states set, confirming federal outputs remain byte-identical to a federal-only run (the acceptance property already established in Phase 4).

- Regression guard: the permanent checks belong in src/tests/ — see step 4.